H2O Development Schedule

Task









Due Date

Finish sediment camera for sequencer testing



3/1/03

connector holes

mounting plates for camera and controller

electronics

Finish remaining two cameras





4/1/03

pressure cases

connector holes

mounting plates for camera and controller

electronics

Finish strobe lights (Don)






4/1/03

Finish capacitor housing

pressure cases

connector holes

mounting plates for controller and capacitors

electronics







4/15/03

Finish software development






5/15/03

Test deploy








6/1/03

