Benthic Rover Project Meeting 

15Feb06

Attending:

Alana Sherman, Brett Hobson

We will pursue moving the May 30th and 31st Lobos days to early July if possible.

1. How deep are we going in July? We don’t have a deep Homer, or camera. Need to call Ken’s lab 
Called Ken’s lab..

2. Order Seacon Ti connectors (8 week lead time +2 weeks to mold cable)

Need to review lastest connector diagram

3. Talk to DMO about other cameras since SIT camera is not ready

There are some other options but not necessarily low light.

4. Get quote on Ti connectors from Subconn

Still need to do

5. Redo budget and schematic with latest connector rev.

Revised, added spares to 2006 budget need to decide on battery sphere connectors
6. Redo mechanical drawings with new connector rev

7. Confirm that MINM and MINK will fit on same face

Brett confirmed this

8. Spec cable for MARS connection

9. Get quote for ODI connector (talk to Gene) for MARS

10. Check if we can use MINK10 for propulsion motors, need to identify motor cable and make a wiring schematic

11. Rack motor needs:

a. design housing

b. select and order motors

12. Work on design for motor housings
13. Acoustic modem – Brett will talk Fred re modem, lead time is ~6 weeks

Stand alone is Ok

14. Talk to Hans about using deck box for are May/June deployments

15. Talk to Chris Grech about July 11-12 trade for our May dives

No days are available- right now we have May 30 (31st goes to McGill) and June 14, 15, 19
16. Figure out our plan for lights
17. Find electronics to switch loads for test dives

Alana has serial relay board needs 12v, can switch up to 24v @15A, 8 relays and some digital I/O. 
18. Need to order strobes argos, strobe, beacon 

a. Do we need an argos/RF direction finder? Does Ken have one?

19. Can we check out a HomerPro from DMO? 

20. We should put camcorder on Rover for deployment
21. Need to design spar buoy 

Fred-

1. How deep are we going in July?

4000m+
2. Acoustic modem, can we go with a stand alone

Yes

3. Do they have an argos/RF direction finder

