Benthic Rover Project Meeting 

8Feb06

Attending:

Paul McGill, Alana Sherman, Rich Henthorn, Brett Hobson

Last week we discussed what needed to be ready for the Atlantis/Alvin cruise in late July. This week we need to lay out what needs to be ready for each of the other dives.

We will pursue moving the May 30th and 31st Lobos days to early July if possible.

1. May 30th, 31st Lobos/Ventana cruise

a. Must have

i. Lights and transit camera

ii. Propulsion motor

b. Should try to have:

i. Rack motor

2. June 14th, 15th Lobos/Ventana cruise

a. Must have

i. Rover chassis capable of moving under its own power

ii. Manual drop weight system

iii. Address problems from previous testing

b. Should try to have:

i. Acoustic drop weight system

3. July 25th thru August 11th Atlantis/Alvin cruise

a. Must have

i. Rover chassis capable of moving under its own power

ii. Acoustic drop weight system

iii. Recovery system (spar buoy, strobes, beacons, etc)

b. Should try to have

i. Acoustic or short-range wi-fi connection to Rover from Atlantis or Alvin

4. We still need to lay out plans for the dives later in the year

