Benthic Rover Project Meeting 

15Mar07

Attending:

Brett Hobson, Rich Henthorn, Andrew Chase, Alana Sherman, Ken Smith, Paul McGill

1. Software

a. No progress

b. Will be ‘robustifying’ the code

c. Need interface docs for load controller

2. Electrical

a. Rewiring the sphere

i. Need to update schematic to reflect 2nd relay board (Alana)

ii. Tom will wire new MINM26FCR for second rack

iii. Maybe need to wire new bulkhead connectors for video

iv. Need all cables from j-box to instruments for second rack

b. Video problems

i. We could use MINK ports for each video signal with blue rov cable, this would result in only 3 sci ports and bulk head connectors have a 6 week lead time.
ii. We will order at least 2 MINK10FCRL from seacon (Alana)

iii. Also could try using different cables from the j-box and baluns, but not sure if that would help enough.

c. Current meter noise

i. Andrew will run current meter on stack and make sure the data is clean when nothing else is running

ii. If that is true might need to test with it on vehicle?...

iii. Separate issue is that the video server power cycling corrupts the current meter data stream. Try putting an electrolytic cap on the 12v output.

d. Optode problem

i. Sent optode back to Aanderaa and they will send us a new one

e. Test cable

i. Need to ask Hans if we can borrow the amt of cable needed, may try to get Jose’s help on this. We want a 30m cable.
f. Batteries

i. Need to order more

3. Mechanical

a. New rack

i. Rack motor status- 
1. wired and back to Johnny, he needs to assemble it 

ii. Respirometers

1. valves

a. valve was redesigned and it is in the machine shop

b. potential problem with seabird pump, Brett will try to break it by putting too much backpressure on the pump

2. cleaning spray

a. cleaning pump needs to be potted and tested

b. we need a spray manifold and plumbing

3. Touchpad- will be replaced with the fiberglass

4. Teflon coating on Ti knife edge

iii. Argos Beacon

1. Will raise it up, it will be vulnerable but we will mitigate this by mounting it on a big Ti spring

b. E-sphere

i. Brett will mount the relay board

4. Shiptime

a. Cruises

i. Jun 4-11, everyone but Brett and maybe Andrew

