Benthic Rover Project Meeting 

22Aug07

Attending:

No meeting just cruise preparation update

1. Project Management

a. Review budget- we have plenty of money and should start sending it

2. September cruise preparation

a. Software changes:

i. mission configuration software

ii. Rover station (acoustic comms GUI)

iii. Current meter:

1. The Current Meter is being queried too often (2 Hz), resulting in bad samples, and there is jitter and cumulative error in the sampling time. We need to sample at 1 Hz without accumulating time error.

2. The Current Meter data needs to be recorded for the whole deployment. We could record it once every 15 min when the optode data are taken.

iv. Optode

1. Needs to be recorded the whole dive , once every 15 min
v. Axis video server set up. The port Camera image has a time and date stamp, but the stbd image doesn't. The images are also different sizes.
b. Mechanical changes:

i. Chamber cameras will be moved to new location, we will keep the two different LED configs to test in this set up
ii. Cleaning spray- new configuration to test

iii. New lift line
iv. New Brushes on treads

v. Do we have repaired strobe back??

c. Electrical
i. Replace optode with loaner which will be sent from Aanderaa

ii. What is situation with optode temp readings?? Jake?
iii. Camera cable checked out OK, no damage is apparent

d. Operational

i. Do we have cable reel for modem cable??

3. Dive days:

a. Sept 3-7 Test tank reserved

b. Sept10 are Lobos dive
c. Sept 17-24 Western Flyer cruise

i. Paul, Alana, Rich, Brett, Jim B.
d. Nov 7, Nov 26, and one day floating
