Benthic Rover Project Meeting 

27Aug07

Attending:

No meeting just cruise preparation update

1. Project Management

a. Review budget- we have plenty of money and should start sending it

2. September cruise preparation

a. Software changes:

i. mission configuration software -imminent
ii. Rover station (acoustic comms GUI) – not for this cruise
iii. Current meter:

1. The Current Meter is being queried too often (2 Hz), resulting in bad samples, and there is jitter and cumulative error in the sampling time. We need to sample at 1 Hz without accumulating time error. Samples in sync with the system clock.

2. The Current Meter data needs to be recorded for the whole deployment. We could record it once every 15 min when the optode data are taken. 

iv. Purge chambers based on temperature change after deployment, begin sampling as soon as we start the mission. Add note about purge to status message.

v. Optode

1. Needs to be recorded the whole dive , once every 15 min

vi. Axis video server set up. The port Camera image has a time and date stamp, but the stbd image doesn't. The images are also different sizes.-done
vii. May change sprayer code – change sampling rate

viii. Check data format

b. Mechanical changes:

i. Chamber cameras will be moved to new location, we will keep the two different LED configs to test in this set up 

ii. Cleaning spray- new configuration to test- done
iii. New lift line, not for Lobos - done
iv. New Brushes on treads - done
v. Need to make guard for strobe and mount it back on the vehicle 
vi. Check on drop weights
c. Electrical

i. Replace optode with loaner which will be sent from Aanderaa

ii. Move ref optode to port side put new optode in ref position

iii. Camera cable checked out OK, no damage is apparent done
iv. Maybe change batteries after Lobos

d. Operational

i. Do we have cable reel for modem cable -done
3. Dive days:

a. Sept 3-7 Test tank reserved

b. Mob Sep 7 

c. Sept10 are Lobos dive

d. Sept 17-24 Western Flyer cruise

i. Paul, Alana, Rich, Brett, Jim B.

e. Nov 7, Nov 26, and one day floating

