Rover meeting notes September 23, 2009

Virtual meeting

1. Software

a. Integrate new sleep mode with Tri-M power supply

i. Test shutdown command- done

ii. Test start up in N seconds- done

iii. Set polarity of ign input to active low, use windows program -done

iv. Save state- making progress

b. Get change list for EZServo firmware- Paul

c. Turning 

d. Record current meter data

e. Test new rack software

f. Error management- no progress

g. Matching SSDS upload template 

h. Upload current data on SSDS 

i. Add metadata to transit images

j. Autonomous software

2. Electrical

a. Add to pre-dive to tighten current meter

b. Check if NOVA cameras can be adjusted

c. Add rover name to connector- Paul

d. Wire SD line of Tri-M to modem

e. Check out options for external hardware watch dog timer (Paul)

f. Rev load controller (Paul)

i. Over current still not working- progress

ii. Final configuration of connectors

iii. Load current quit working

iv. Captured changes in orcad- new folder load controller main

v. Started designing carrier board

g. Redesign chassis to include load controller 

h. Design long term battery pack (Paul)

i. Build up second battery sphere

j. Cabling between battery spheres

3. Mechanical

a. Change F-stop on camera

b. Sediment switch alignment –johnny in progress

i. Fix broken sediment switch

ii. Lock sediment switch

c. Need to check if oil got into the current meter housing-done, not in housing


i. Needs to be tightened, will watch over the weekend

d. Camera housing: found corrosion between glass flat port at 17-4 statinless steel ring, as well as between ring and Ti housing. 

i. Will replace ss ring

e. Tilt tether cam light up

f. Chamber cleaner

g. Corrosion on stand alone modem-why?

4. Science

5. Long Term

a. need to spend out money by the end of year

