Rover meeting notes Feb 11, 2010
Rich, Paul, Ken, Alana, Rich
Rover recovered from MARS Dec 18.
1. Software

a. Rich is putting the Rover to sleep every 15 min and it works really well
b. Modem interface

c. Get change list for EZServo firmware- Paul

d. Can we decrease current cone to 90 degrees- yes
e. Turning -done
f. Error management- some progress

g. Matching SSDS upload template 

h. Upload current data on SSDS 

i. Add metadata to transit images

j. Read tri-m voltage

k. Stops when voltage was low

l. User Interface 

m. Can you reset the TS7280 a limited number of times?

2. Electrical

a. Build up second battery sphere- 
i. Will give to Tom for connector

ii. Extra modem may need to be ordered
b. Corrosion on Nova video cams

i. Sent cameras to Insite Feb 5 will be 6 weeks- 

ii. Need to send cables back to subconn for molding

c. Water in port rack housing

i. Need to change EZ Servo, we have spares

ii. Tom cleaned off connectors

iii. Fix motor housing?
d. Cabling between battery spheres- sent to Seacon

e. Wire SD line of Tri-M to modem

f. Design long term battery pack (Paul)-done

g. Send out to bid

h. Redesign chassis to include load controller 

i. New modem battery

j. Rev load controller (Paul)

i. Schematic done
ii. Final configuration of connectors- progress

iii. Started designing carrier board- pdr stage

iv. Need to figure out arrangement of cards

k. O-rings

l. Check out options for external hardware watch dog timer (Paul)- nothing commercial we need our own

m. Order another HESC-SERD- no extra money will buy if needed paul would have another

3. Mechanical

a. Look at what we can do to change rack motor housings

b. Need to remove mars floatation

c. Need to prepare spar buoy

d. Chamber cleaner

e. Corrosion on stand alone modem-attached zincs

f. Plastic cover for spheres

g. Replace rack bearings

h. Do we need more o-rings

i. Is there still some stainless on the vehicle?

4. Science

