‘Rover meeting notes Feb 18, 2010

Rich, Paul, Ken, Alana, Rich

Rover recovered from MARS Dec 18.

1. Software

a. Rich is putting the Rover to sleep every 15 min and it works really well

b. Modem interface

c. Get change list for EZServo firmware- Paul

d. Can we decrease current cone to 90 degrees- yes

e. Turning -done

f. Error management- some progress

g. Matching SSDS upload template 

h. Upload current data on SSDS 

i. Add metadata to transit images

j. Read tri-m voltage

k. Stops when voltage was low

l. User Interface 

m. Can you reset the TS7280 a limited number of times?

2. Electrical

a. Spare modems coming, need to put new one in batt sphere

b. Need to remount Nova video cams

c. Put LF in batt sphere

d. Water in port rack housing

i. Need to change EZ Servo, we have spares

ii. Tom cleaned off connectors

iii. Fix motor housing- should be done

e. Cabling between battery spheres- done

f. Wire SD line of Tri-M to modem

g. Design long term battery pack (Paul)-done

h. Send out to bid

i. Redesign chassis to include load controller 

j. New modem battery

k. Rev load controller (Paul)

i. Schematic done

ii. Final configuration of connectors- progress

iii. Started designing carrier board- pdr stage

iv. Need to figure out arrangement of cards

l. O-rings

m. Check out options for external hardware watch dog timer (Paul)- nothing commercial we need our own

3. Mechanical

a. Moving rack motor housings will attach with hose

b. Need to remove mars floatation

c. Need to prepare spar buoy

d. Chamber cleaner

e. Corrosion on stand alone modem-attached zincs

f. Plastic cover for spheres- we want 3

g. Replace rack bearings

h. Do we need more o-rings

i. Is there still some stainless on the vehicle?

i. Homers and beacons are Al

4. Science

