Task List - Mechanical
Benthic Rover, project #900502

21 March 2006

Contact: 

Brett Hobson (ext. 1941, hobson@) 

Alana Sherman (ext. 1780, alana@)

1. Finish by 30 March

a. Machine (2) 0.25” x 6mm x 1” keyways
b. Design and fabricate (2) motor support rings
c. modify drop weight mechanism

2. Finish by 15 April

a. Finish the design and fabrication of two Ti Sphere mounts

b. Modify wheeled stands for use on ship deck 

c. Modify flotation block mounts 
d. Build up MBARI oil compensator for drive motors – consider gravity feed

3. Finish by 30 April

a. Design and fabricate current meter bracket

b. Design and fabricate acoustic modem bracket

c. Fabricate drop weights – order steel rod, fab 1, trim final system in tank, modify length and fabricate 5 more.

d. Design lifting eye (strap?) and identify and mark tie-down/tagline locations

