MRS (Project # 900617)  Labor and Expense Summary

Shared resources:

ME tasks:
mechanical layout




4d

ROV interface





2d

break-away hyd.




2d

Parts purchasing




1d

lab test






1d

re-work





1d

"depth capture, deck/lab incubation"


1d

Mechanical layout




10d

re-test in lab





1d

prep and mob





0.5d

SE tasks:

modify BRS code




2d

test






4d

prep and mob





1d

re-work





2d

prep and mob





0.5d

Midwater deployment




1d

EE tasks:

Electrical layout




1d

Electrical layout




1d

lab test






1d

re-work





1d

re-test in lab





1d

Other Tasks: 

MT

Generate prints




10d

machine prints





5d

QC and assemble mechanicals


3d

assemble and install sensors



3d

wire up E-housing components


1d

ET

wire up processor/IO




4d

Wire up U/W cables




2d

wire up power/batteries



1d

Support Engineer

Electrical layout




1d

wire up E-housing components


1d

lab test






1d

re-work





1d

prep and mob





1d

Machine Shop

PV






2d

Optode adaptors




3d

motor parts (3)





3d

QD assy





2d

MRS frame/misc




5d

	Supplies

	Aanderra optodes
	4
	4500
	$18,000.00

	
	Ti for adaptors
	
	
	$1,000.00

	
	cables/conn
	
	
	

	
	
	optodes
	6
	150
	$900.00

	
	
	stirer/pump
	6
	150
	$900.00

	
	
	Shore port
	1
	130
	$130.00

	
	
	
	
	
	

	
	Poly bulkhead
	
	
	$50.00

	
	Pressure housing material
	
	
	$500.00

	
	stirer/pump 
	
	
	

	
	
	motor
	4
	350
	$1,400.00

	
	
	housing
	4
	100
	$400.00

	
	
	shaft
	4
	30
	$120.00

	
	
	propeller
	4
	5
	$20.00

	
	
	seals
	4
	20
	$80.00

	
	
	bearings
	8
	10
	$80.00

	
	
	Fluoronert
	1
	
	50

	
	homer pro
	
	
	
	$5,000.00

	
	Oasis board stack
	
	
	$3,000.00

	
	CF2 + card
	
	
	$600.00

	
	
	
	
	
	

	
	battery pack
	
	
	

	
	
	electrochem
	4
	175
	$700.00

	
	
	OPI (alkaline 14v nom.
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	hydraulic QD/swadgeloc
	20
	75
	$1,500.00

	
	Allen Air SST cylinders
	2
	200
	$400.00

	
	Parker paraflex
	4
	50
	$200.00

	
	
	
	
	
	

	
	Spare cables (shore, aandraa
	1
	150
	$150.00

	
	
	
	
	
	

	
	D-sampler mounts
	2
	2000
	4000

	
	
	
	
	
	

	
	
	
	
	
	$39,180.00


