	Total (FTE)
	323
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	Total (weeks)
	62
	
	
	
	
	
	
	
	

	Phase 1 (FTE)
	87
	
	
	
	
	
	
	
	

	Phase 2 (FTE
	146
	
	
	
	
	
	
	
	

	Phase 3 (FTE)
	75
	
	
	
	
	
	
	
	

	Phase 4 (FTE
	15
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	Total ME days
	67
	
	
	
	
	
	
	
	

	Total EE days
	90
	
	
	
	
	
	
	
	

	Total SE days
	90
	
	
	
	
	
	
	
	

	Total Machine Shop
	11
	
	
	
	
	
	
	
	

	Total tech days
	65
	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	
	
	

	
	Category
	
	Qnty
	ME 
	EE
	SE
	Tech
	MS

	
	
	
	
	
	
	
	
	
	

	
	Build
	
	
	
	
	
	
	
	

	
	
	Sed. Sensor mods
	
	5
	15
	
	20
	5

	
	
	Strobes
	
	5
	5
	
	5
	2

	
	
	Cables/connectors
	
	5
	10
	
	10
	

	
	
	
	
	
	
	
	
	
	

	
	Develop
	
	
	
	
	
	
	
	

	
	
	Software
	
	
	
	40
	
	

	
	
	Elect. Chasis
	
	
	5
	
	5
	2

	
	
	Aloha interface
	
	2
	5
	
	
	2

	
	
	
	
	
	
	
	
	
	

	
	Integration and testing
	
	20
	20
	20
	25
	

	
	
	
	
	
	
	
	
	
	

	
	Deploy
	
	
	
	25
	25
	25
	
	

	
	
	
	
	
	
	
	
	
	

	
	Document and report
	
	5
	5
	5
	
	

	Total (days)
	323
	
	
	
	67
	90
	90
	65
	11


