Pelagic Benthic
April 3, 2013

1. Hours on project
	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	186
	100
	214

	Paul
	240
	81
	100
	59

	Rich
	350
	28
	100
	222

	Brett
	100
	30
	0
	70

	Larry
	200
	100
	
	100

	Johnny
	
	92
	100
	


 
2. Project Tasks
a. Pulse 62 General Prep
i. Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled
ii. 
b. Pulse 63 Schedule
i. Flyer shipyard until Feb 2014, talk to Etch - Ken 
1. Will change rover sampling schedule to save power
2. 
c. Benthic Rover
i. Design and test Rover Sleepy board – Paul, Jose 
ii. Tom building up two optode assemblies- done but fasteners
iii. Make spare junction box, at Seacon being potted-done
iv. Check scotchcast and renterable compound exp dates
v. Data backup –Rich  
1. Come up with meaningful time estimate –Rich still kicking ass
a. Investigating what kind of change to the kernel
i. It will be a kernel mod
ii. Evaluate non-USB options for storage –Rich
1. Rich will check if we can do USB 
2. We could alternatively use CF card peripheral board
3. Dig up spare stack
vi. Fluoro reference on bumper 
1. borrow black shroud from peter walz- Alana done
vii. Anodize spare chamber knife edge – been shipped back
viii. Johnny will pack chamber
ix. Wish list
1. better chamber camera

d. Time Lapse Camera
i. Determine FOV in test tank
1. Paul is comparing test images to calculations, no progress
ii. Camera tripod frame - Johnny
1. Add releases -done
2. reweigh entire tripod will do when load on boat
iii. Adjust camera settings based on test tank images
iv. Calculate power budget – done
v. Add vacuum port in strobes
vi. Mount current meter –Johnny done
vii. Test RF beacon - Paul

e. Stereo Camera systems
i. Fit it into tool sled –Johnny mounting now
ii. Test with Ricketts – Rich done
f. SES
i. Motor leaking a bit of oil
1. Old motor refurbish – sent to McLane
ii. Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help, not schedule for this cruise

g. LSTs
i. Next ship day Thursday April 4
ii. Build up shallow unit 2
1. Larry finished machining body
2. Larry working on sampling mechanism
iii. Find another SW gnd lug
iv. Check homer freqs
v. Upgrade electronics to custom microprocessor board?
vi. Fuel gauge, needs more investigation
1. look into Dallas part used by Chaffey –Paul
2. 
vii. Actuator replacement of burnwires?
viii. Test guillotine on Ricketts -done
h. Sediment traps
i. Will transfer lid holes at sea
i. Other
i. Henry’s chambers
1. Mounting chambers on Elevator- Johnny will check with Mike


