Pelagic Benthic

April 3, 2013

- Hours on project

| Engineer | Hours allocated | Hours used | Hours for cruise | Remainder |
| --- | --- | --- | --- | --- |
| Alana | 500 | 186 | 100 | 214 |
| Paul | 240 | 81 | 100 | 59 |
| Rich | 350 | 28 | 100 | 222 |
| Brett | 100 | 30 | 0 | 70 |
| Larry | 200 | 100 |  | 100 |
| Johnny |  | 92 | 100 |  |

- Project Tasks

  - Pulse 62 General Prep

    - Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled

  - Pulse 63 Schedule

    - Flyer shipyard until Feb 2014, talk to Etch - Ken

      - Will change rover sampling schedule to save power

  - Benthic Rover

    - Design and test Rover Sleepy board – Paul, Jose

    - Tom building up two optode assemblies- done but fasteners

    - Make spare junction box, at Seacon being potted-done

    - Check scotchcast and renterable compound exp dates

    - Data backup –Rich

      - Come up with meaningful time estimate –Rich still kicking ass

        - Investigating what kind of change to the kernel

          - It will be a kernel mod

          - Evaluate non-USB options for storage –Rich

            - Rich will check if we can do USB

            - We could alternatively use CF card peripheral board

            - Dig up spare stack

    - Fluoro reference on bumper

      - borrow black shroud from peter walz- Alana done

    - Anodize spare chamber knife edge – been shipped back

    - Johnny will pack chamber

    - Wish list

      - better chamber camera

  - Time Lapse Camera

    - Determine FOV in test tank

      - Paul is comparing test images to calculations, no progress

    - Camera tripod frame - Johnny

      - Add releases -done

      - reweigh entire tripod will do when load on boat

    - Adjust camera settings based on test tank images

    - Calculate power budget – done

    - Add vacuum port in strobes

    - Mount current meter –Johnny done

    - Test RF beacon - Paul

  - Stereo Camera systems

    - Fit it into tool sled –Johnny mounting now

    - Test with Ricketts – Rich done

  - SES

    - Motor leaking a bit of oil

      - Old motor refurbish – sent to McLane

    - Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help, not schedule for this cruise

  - LSTs

    - Next ship day Thursday April 4

    - Build up shallow unit 2

      - Larry finished machining body

      - Larry working on sampling mechanism

    - Find another SW gnd lug

    - Check homer freqs

    - Upgrade electronics to custom microprocessor board?

    - Fuel gauge, needs more investigation

      - look into Dallas part used by Chaffey –Paul

    - Actuator replacement of burnwires?

    - Test guillotine on Ricketts -done

  - Sediment traps

    - Will transfer lid holes at sea

  - Other

    - Henry’s chambers

      - Mounting chambers on Elevator- Johnny will check with Mike