Pelagic Benthic

Feb 5, 2013

- Hours on project

| Engineer | Hours allocated | Hours used | Hours for cruise | Remainder |
| --- | --- | --- | --- | --- |
| Alana | 500 | 40 | 100 | 360 |
| Paul | 240 | 13 | 100 | 127 |
| Rich | 350 | 6 | 100 | 244 |
| Brett | 100 | 5 | 0 | 95 |
| Larry | 200 | 27 |  | 173 |
| Johnny |  |  | 100 |  |

- Project Tasks

  - Board meeting

    - Slide with SES, Rover, Cam, Sed Traps (Diagram showing deployment configuration augmented with instrument pictures) –Annette, Alana and Crissy

    - Images of salps –Sooz, Crissy

    - Figure with 4 or 5 frames: surface chlorophyll, POC flux 600 mab, SES fluorescence, SCOC, megafauna density -Crissy

  - St.M

    - Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled

    - Tell Henry there will only be gravity suction sampler- Ken

    - What are we doing with Amanda’s stuff

    - Elevator release- talk to Dave French

  - Benthic Rover

    - Design and test Rover Sleepy board – Paul

    - Swap optodes?

    - Make spare

      - deck cable –Rich

        - order connector –Alana

        - check if it works with wifi router –Rich

      - junction box

    - Data analysis – Alana No Progress

      - plot June 2011 data along with Pulse 59 and 60

    - Data backup –Rich

      - Come up with meaningful time estimate –Rich

        - Investigating what kind of change to the kernal

    - Fluoro reference on bumper –Crissy

    - Wish list

      - better chamber camera

  - Time Lapse Camera

    - Figure out angle of camera –Paul done

    - Determine FOV in test tank- maybe done

    - Adjust lights –Johnny

    - Use free weights for camera tripod- Johnny

    - Adjust camera settings based on test tank images

    - Calculate power budget

    - Get current meter working –Paul

      - O-ring spares kit, waiting for quote

    - Mount current meter –Johnny

    - Make short spar buoy -Johnny

  - Stereo Camera systems

    - Fit it into tool sled – Brett and Johnny

    - Hard drives to store data – Rich will buy

  - SES

    - Motor leaking a bit of oil

      - Old motor refurbish

        - Replace shaft seal

        - Fill with oil- Paul tracking it down

        - test

    - Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help

    - Figure out FOV for SES camera –huge progress

      - given Brian Sclining’s feedback will calculate FOV

  - LSTs

    - Upgrade electronics to custom microprocessor board?

    - Fuel gauge, needs more investigation

      - look into Dallas part used by Chaffey –Paul

    - Actuator replacement of burnwires?

  - Sediment traps

    - Fix clogging issues

    - New fiberglass sediment traps

      - Almost done as per Brett

  - Other

    - Research into calibration for fluorometry –Crissy

    - Inventory of drop weights –Crissy done

    - Look at budget to see how much money we have left

      - looks better than I thought we are not broke

      - email doug and mike pinto on batteries for jan 2013 cruise- done