Pelagic Benthic

Feb 27, 2013

- Hours on project

| Engineer | Hours allocated | Hours used | Hours for cruise | Remainder |
| --- | --- | --- | --- | --- |
| Alana | 500 | 40 | 100 | 360 |
| Paul | 240 | 13 | 100 | 127 |
| Rich | 350 | 6 | 100 | 244 |
| Brett | 100 | 5 | 0 | 95 |
| Larry | 200 | 27 |  | 173 |
| Johnny |  |  | 100 |  |

- Project Tasks

  - Pulse 62 General Prep

    - Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled

    - Figure out collection tool for sponges

    - Elevator release is it fixed talk to Dave French - Ken Smith

  - Pulse 63 Schedule

    - Maybe shipyard in January, talk to Etch

      - change rover sampling schedule to save power

  - Benthic Rover

    - Design and test Rover Sleepy board – Paul, Jose

    - Swap optodes – calibrated optodes back and packed except one sent off for foil replacement

    - Make spare

      - deck cable – Alana

      - junction box, at Seacon being potted

    - Data analysis – Alana No Progress

      - plot June 2011 data (Pulse 58) along with Pulse 59 and 60

    - Data backup –Rich

      - Come up with meaningful time estimate –Rich

        - Investigating what kind of change to the kernel

          - It will be a kernel mod

          - Evaluate non-USB options for storage -Rich

    - Fluoro reference on bumper –Crissy, progress made

    - Wish list

      - better chamber camera

  - Time Lapse Camera

    - Figure out angle of camera –Paul done

    - Determine FOV in test tank

      - Paul is comparing test images to calculations

    - Adjust lights –Johnny and Alana to test

    - Issue with Tattletale

      - going to bring out reset line

      - add relay to close reset to gnd

    - Use free weights for camera tripod

      - change release mechanism- Johnny

      - reweight entire tripod

    - Adjust camera settings based on test tank images

    - Calculate power budget – in progress

    - Get current meter working –Paul

    - Mount current meter –Johnny

    - Make short spar buoy –Johnny progress made

  - Stereo Camera systems

    - Fit it into tool sled – Brett and Johnny

    - Hard drives to store data – Rich ordered

  - SES

    - Motor leaking a bit of oil

      - Old motor refurbish – sent to McLane

    - Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help

  - LSTs

    - Next ship day Thursday April 4

    - Build up shallow unit 2

      - Larry finished machining body

      - Larry working on sampling mechanism

    - Upgrade electronics to custom microprocessor board?

    - Fuel gauge, needs more investigation

      - look into Dallas part used by Chaffey –Paul

    - Actuator replacement of burnwires?

  - Sediment traps

    - Fix clogging issues

    - New fiberglass sediment traps

      - Almost done as per Brett

  - Other

    - Inventory of drop weights –Crissy done

    - Look at budget to see how much money we have left

      - looks better than I thought we are not broke