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1. Hours on project

	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	40
	100
	360

	Paul
	240
	13
	100
	127

	Rich
	350
	6
	100
	244

	Brett
	100
	5
	0
	95

	Larry
	200
	27
	
	173

	Johnny
	
	
	100
	


2. Project Tasks

a. Benthic Rover

i. Design and test Rover Sleepy board – Paul 
ii. Power requirements for +12V and +5V  - Paul

iii. Swap optodes?
iv. Make spare

1. deck cable

2. junction box

v. Data analysis – Alana 
1. calculate Rover carbon demand for 6/12-11/12 –Alana

vi. Data backup –Rich  
1. Come up with meaningful time estimate –Rich

vii. Wish list

1. better chamber camera
2. fluoro reference on bumper? 

b. Time Lapse Camera

i. Determine issue with Anywhere USB –Alana

ii. Figure out angle of camera –Paul

iii. Determine FOV in test tank 
iv. Adjust lights –Johnny

v. Adjust camera settings based on test tank images

vi. Do power testing with WattsUp in tank –Alana
vii. Mount current meter –Johnny

viii. Make short spar buoy
1. Get quote for RF beacon and strobe –Crissy

c. SES

i. Motor leaking a bit of oil
1. get spare motor quote –Paul

2. find old motor –Paul

3. look at old motor –Johnny, 

ii. Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help

iii. Figure out FOV for SES camera –Paul

d. LSTs

i. Upgrade electronics to custom microprocessor board?

ii. Fuel gauge, needs more investigation
1. talked to chaffey –Paul

iii. Actuator replacement of burnwires?
e. Sediment traps

i. Fix clogging issues

ii. New fiberglass sediment traps 

1. send PO to Elkhorn -Brett

f. Other

i. Research into calibration for fluorometry –Crissy

