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1. Hours on project

	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	40
	100
	360

	Paul
	240
	13
	100
	127

	Rich
	350
	6
	100
	244

	Brett
	100
	5
	0
	95

	Larry
	200
	27
	
	173


2. Project Tasks

a. Benthic Rover

i. Design and test Sleepy board

ii. Swap optodes?
iii. Data analysis

iv. Data backup 

b. Time Lapse Camera

i. Determine issue with Anywhere USB

ii. Determine FOV in test tank

iii. Adjust camera settings based on test tank images

iv. Do power testing with WattsUp in tank

c. SES

d. LSTs

i. Upgrade electronics to custom microprocessor board?

ii. Fuel gauge

iii. Actuator replacement of burnwires?
e. Sediment traps

i. Fix clogging issues

f. Other

