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1. Hours on project

	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	40
	100
	360

	Paul
	240
	13
	100
	127

	Rich
	350
	6
	100
	244

	Brett
	100
	5
	0
	95

	Larry
	200
	27
	
	173

	Johnny
	
	
	100
	


2. Project Tasks

a. Board meeting

i. Slide with SES, Rover, Cam, Sed Traps –Alana

ii. Movie of salps –Sooz
iii. Figure with 4 frames: surface chlorophyll, POC flux 600 mab,SES fluorescence,
b. Benthic Rover

i. Design and test Rover Sleepy board – Paul 
ii. Power requirements for +12V and +5V  - Paul done
iii. Swap optodes?
iv. Make spare

1. deck cable –Rich

a. measure deck cable –Rich

b. order connector –Alana

c. check if it works with wifi router –Rich

2. junction box

v. Data analysis – Alana 
1. plot June data along with Pulse 59 and 60
vi. Data backup –Rich  
1. Come up with meaningful time estimate –Rich No Progress
vii. Wish list

1. better chamber camera
2. fluoro reference on bumper –Crissy
c. Time Lapse Camera

i. Determine issue with Anywhere USB –Alana

ii. Li packs arrived, need to check voltages –Alana

iii. Figure out angle of camera –Paul

iv. Determine FOV in test tank 
v. Adjust lights –Johnny

vi. Adjust camera settings based on test tank images

vii. Do power testing with WattsUp in tank –Alana
viii. Get current meter working –Paul

1. oring spares kit

ix. Mount current meter –Johnny

x. Make short spar buoy
1. Get quote for RF beacon and strobe –Crissy

d. SES

i. Motor leaking a bit of oil
1. get spare motor quote –Paul

2. find old motor –Paul

3. look at old motor –Johnny, 

ii. Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help

iii. Figure out FOV for SES camera –Paul

e. LSTs

i. Upgrade electronics to custom microprocessor board?

ii. Fuel gauge, needs more investigation
1. look into Dallas part used by Chaffey –Paul

iii. Actuator replacement of burnwires?
f. Sediment traps

i. Fix clogging issues

ii. New fiberglass sediment traps 

1. send PO to Elkhorn -Brett

g. Other

i. Research into calibration for fluorometry –Crissy

ii. Inventory of drop weights –Crissy
iii. Look at budget to see how much money we have left –Alana
