Pelagic Benthic
March 13, 2013

1. Hours on project
	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	186
	100
	214

	Paul
	240
	81
	100
	59

	Rich
	350
	28
	100
	222

	Brett
	100
	30
	0
	70

	Larry
	200
	100
	
	100

	Johnny
	
	92
	100
	


 
2. Project Tasks
a. Pulse 62 General Prep
i. Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled
b. Pulse 63 Schedule
i. Flyer shipyard until Feb 2014, talk to Etch - Ken 
1. Will change rover sampling schedule to save power
2. 
c. Benthic Rover
i. Design and test Rover Sleepy board – Paul, Jose 
ii. Tom building up two optode assemblies
iii. Make spare
1. deck cable – Alana
2. junction box, at Seacon being potted
iv. Data backup –Rich  
1. Come up with meaningful time estimate –Rich 
a. Investigating what kind of change to the kernel
i. It will be a kernel mod
ii. Evaluate non-USB options for storage –Rich NO Progress
v. Fluoro reference on bumper 
1. Johnny will figure out how to mount
2. borrow black shroud from peter walz
vi. Anodize spare chamber knife edge -Johnny
vii. Wish list
1. better chamber camera

d. Time Lapse Camera
i. Determine FOV in test tank
1. Paul is comparing test images to calculations, in progress and good progress
2. Alana took invaluable measurements
ii. Issue with Tattletale
1. going to bring out reset line
2. add relay to close reset to gnd
3. 
iii. Use free weights for camera tripod
1. change release mechanism- Johnny in progress
2. reweight entire tripod
iv. Adjust camera settings based on test tank images
v. Make 2 extension cables - Alana
vi. Calculate power budget – in progress
vii. Get current meter working –Paul in progress
viii. Mount current meter –Johnny
ix. Make short spar buoy –done except for beacons mounted

e. Stereo Camera systems
i. Fit it into tool sled – Brett and Johnny
ii. Hard drives to store data – Rich ordered done
iii. Email Dave Caress - Alana
f. SES
i. Motor leaking a bit of oil
1. Old motor refurbish – sent to McLane
ii. Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help

g. LSTs
i. Next ship day Thursday April 4
ii. Build up shallow unit 2
1. Larry finished machining body
2. Larry working on sampling mechanism
iii. Upgrade electronics to custom microprocessor board?
iv. Fuel gauge, needs more investigation
1. look into Dallas part used by Chaffey –Paul
2. 
v. Actuator replacement of burnwires?
vi. Test guillotine on Ventana, -Alana check schedule 
h. Sediment traps
i. Fix clogging issues
ii. New fiberglass sediment traps 
1. they are being Teflon coated somewhere, Brett will check up on this
2. Need mounting holes compatible with frame - Johnny
3. need to talk to Conway about mounting it to elevator -  done
i. Other
i. Look at budget to see how much money we have left 
1. looks better than I thought we are not broke
j. Weights
i. One weight for SES one for Rover
ii. Rover weights need holes
iii. In progress - Johnny


