Pelagic Benthic
March 27, 2013

1. Hours on project
	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	186
	100
	214

	Paul
	240
	81
	100
	59

	Rich
	350
	28
	100
	222

	Brett
	100
	30
	0
	70

	Larry
	200
	100
	
	100

	Johnny
	
	92
	100
	


 
2. Project Tasks
a. Pulse 62 General Prep
i. Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled
b. Pulse 63 Schedule
i. Flyer shipyard until Feb 2014, talk to Etch - Ken 
1. Will change rover sampling schedule to save power
2. 
c. Benthic Rover
i. Design and test Rover Sleepy board – Paul, Jose 
ii. Tom building up two optode assemblies
iii. Make spare junction box, at Seacon being potted
iv. Data backup –Rich  
1. Come up with meaningful time estimate –Rich 
a. Investigating what kind of change to the kernel
i. It will be a kernel mod
ii. Evaluate non-USB options for storage –Rich
1. Rich will check if we can do USB 
2. We could alternatively use CF card peripheral board
3. Dig up spare stack
v. Fluoro reference on bumper 
1. borrow black shroud from peter walz- alana
vi. Anodize spare chamber knife edge –Johnny in process
vii. Wish list
1. better chamber camera

d. Time Lapse Camera
i. Determine FOV in test tank
1. Paul is comparing test images to calculations, no progress
ii. Camera tripod frame - Johnny
1. Add releases
2. reweigh entire tripod
iii. Adjust camera settings based on test tank images
iv. Make 2 extension cables – Alana done
v. Calculate power budget – done
vi. Get current meter working –Paul done
vii. Mount current meter –Johnny
viii. Make short spar buoy –done 
ix. Test RF beacon - Paul

e. Stereo Camera systems
i. Fit it into tool sled – Brett and Johnny 
ii. Test with Ricketts - Rich
f. SES
i. Motor leaking a bit of oil
1. Old motor refurbish – sent to McLane
ii. Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help, not schedule for this cruise
iii. Spare cable half done

g. LSTs
i. Next ship day Thursday April 4
ii. Build up shallow unit 2
1. Larry finished machining body
2. Larry working on sampling mechanism
iii. Find another SW gnd lug
iv. Check homer freqs
v. Upgrade electronics to custom microprocessor board?
vi. Fuel gauge, needs more investigation
1. look into Dallas part used by Chaffey –Paul
2. 
vii. Actuator replacement of burnwires?
viii. Test guillotine on Ventana, -Alana check schedule- no dates available
h. Sediment traps
i. Fix clogging issues
ii. New fiberglass sediment traps 
1. need to talk to Conway about mounting it to elevator -  done
iii. Buy some Teflon coating
i. Other
i. Henry’s chambers
1. Locate henry’s chambers- Ken
j. Weights- done


