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1. Hours on project
	Engineer
	Hours allocated
	Hours used
	Hours for cruise
	Remainder

	Alana
	500
	40
	100
	360

	Paul
	240
	13
	100
	127

	Rich
	350
	6
	100
	244

	Brett
	100
	5
	0
	95

	Larry
	200
	27
	
	173

	Johnny
	
	
	100
	


 
2. Project Tasks
a. Pulse 62 General Prep
i. Figure out mounting of stereo cameras for Ricketts- Brett, talk to Conway about tool sled
ii. Figure out collection tool for sponges
b. Pulse 63 Schedule
i. Maybe shipyard in January, talk to Etch - Ken 
1. change rover sampling schedule to save power
2. 
c. Benthic Rover
i. Design and test Rover Sleepy board – Paul, Jose 
ii. Swap optodes – calibrated optodes back and packed 
iii. Make spare
1. deck cable – Alana
2. junction box, at Seacon being potted
iv. Data analysis – Alana 
1. plot June 2011 data (Pulse 58) along with Pulse 59 and 60 DONE
v. Data backup –Rich  
1. Come up with meaningful time estimate –Rich 
a. Investigating what kind of change to the kernel
i. It will be a kernel mod
ii. Evaluate non-USB options for storage -Rich
vi. Fluoro reference on bumper 
1. Johnny will figure out how to mount
2. borrow black shroud from peter walz
vii. Anodize spare chamber knife edge
viii. Wish list
1. better chamber camera

d. Time Lapse Camera
i. Figure out angle of camera –Paul done
ii. Determine FOV in test tank
1. Paul is comparing test images to calculations, in progress and good progress
2. Alana took invaluable measurements
iii. Adjust lights –Johnny and Alana done
iv. Issue with Tattletale
1. going to bring out reset line
2. add relay to close reset to gnd
3. 
v. Use free weights for camera tripod
1. change release mechanism- Johnny in progress
2. reweight entire tripod
vi. Adjust camera settings based on test tank images
vii. Calculate power budget – in progress
viii. Get current meter working –Paul
ix. Mount current meter –Johnny
x. Make short spar buoy –done except for beacons mounted

e. Stereo Camera systems
i. Fit it into tool sled – Brett and Johnny
ii. Hard drives to store data – Rich ordered done
f. SES
i. Motor leaking a bit of oil
1. Old motor refurbish – sent to McLane
ii. Add feature to wakey such that it will remove power from stack if has been awake for more than X minutes –Paul, with Rich’s help

g. LSTs
i. Next ship day Thursday April 4
ii. Build up shallow unit 2
1. Larry finished machining body
2. Larry working on sampling mechanism
iii. Upgrade electronics to custom microprocessor board?
iv. Fuel gauge, needs more investigation
1. look into Dallas part used by Chaffey –Paul
2. 
v. Actuator replacement of burnwires?
h. Sediment traps
i. Fix clogging issues
ii. New fiberglass sediment traps 
1. they are being Teflon coated somewhere
2. need to talk to Conway about mounting it to elevator
i. Other
i. Look at budget to see how much money we have left 
1. looks better than I thought we are not broke
ii. 
