12 March 2013 lab meeting	Comment by Reviewer: March 2014
Engineering:
Rover Refit plan:
1. Batteries
1. Lithiums need to order (Alana)
2. Alkalines we'll order as well (Paul)
3. Save MF modem battery pack when it returns (Paul)
2. Send MF Modem housing to Benthos for replacement (Alana) 
3. Switch out Iridium beacon and return WABO
1. Alana will order
4. Install Wakey board and test (Paul and Rich)
1. Add wakey to schematic (Alana/Paul)
2. Modem interrupt line (Alana to check schematic)
5. Modem comms protocol upgrade (Rich)
1. Design for both Rover and SES
6. Replace optodes w/calibrated optodes
1. Check the number of calibrated optodes (Rich)
7. Service/calibrate Current meter (Paul)
1. Paul to check on this
8. Build/test spare jbox x 2 (Johnny-Boy)
1. Paul to check wiring (green cable from jbox MIN-M 26)
2. [bookmark: _GoBack]Evaluate cable for intrusions (Alana)
9. Data backup (Richie Rich)
1. USB stick backup drive
10. Mechanical servicing (Johnny-Boy)
1. Comp belaphragms and clamps
2. Change TI Seacon o-rings?
3. Inspect drive belts
4. Inspect treads
11. Schedule test-tank (Rich)
12. Wave glider test while at Smooth Ridge (Rich)
1. Interrupt line at least
13. Test spare strobe - Lantern Shark (Alana)
1. $10K ($10K ?!?!?!?) strobe
2. Pressure test
14. Chamber camera upgrade (Paul and Alana)
1. For quality, not so much for accuracy
2. Do we have fund$
3. Cameras/video server/connector upgrade?



Science!
1. Larissa to work on getting collaborator status (Linda, Crissy)
2. Stereo cam (Kathy):
a. Cal. Cube getting shots in test tank to work on camera distances
b. VARS cal. Card to go down in April, ROV will take pics
3. April cruise- 5 participants- we each get our own stateroom
4. Scanner group – training to use scanner- long rolls of film posing problems (Crissy to follow up on 19th, after training)
5. Sargasso paper coming along (Susan, Crissy, Alana, Ken)- 
a. Analyses are done
b. Working on discussion
c. Fix legends
d. Rough draft by cruise
6. Growth and reproduction of holothurians- meet on Monday Ken, Linda, Larissa, Crissy
7. Ken- telecom with Steve Rock and Tim Shaw about Antarctic
8. Ask Linda about this summer’s Intern
9. Google earth seminar- 13 March
10. Time Series paper- not bad, coming along (KLS)
11. Scan Pulse notebooks- 43-56 done so far, searchable pdfs in respective Pulse folders on server.
12. SES paper- working on writing up graphs (Paul)
a. Rough draft by cruise
