1. Rich is away the week of pres day. Will the wave glider be at Sta M. then? No
2. Johnny New fiberglass funnels got Teflon coating. Done within the next week. Sanded. Look good. Forgot to ask
3. Squirty housings are being made. Lids submitted to shop (n=6). Johnny started machining cans (tubes), working on clamps for housings. Don’t need to make more stirrer housings
4. Johnny to put grabs in cold room to test seals.
5. We have enough data loggers and optodes for the new grab respirometers. Johnny has parts, and needs to splice the cables. Hopefully Jim can help with this.
6. Johnny- Don’t cut the end cap for the new camera housing. Alana and Johnny to review. Housing needs a one-way valve because of lithium batteries- not yet
7. Engineers Need to build up 1-2 more spheres for next cruise. Progress made, capacitors received, parts being ordered. Confusion about strobe symmetry to be resolved.
8. Alana and Johnny to evaluate spares/needs for stirrer motors (Rover, grab respirometers)- Johnny assessing. Have housings, still need to make some parts for one housing.
9. Rich to start playing with spare wakey board from Paul. Rich will make it better. Flip a bunch of pins. Add GUI.  Make it Snappy. No progress, need other things to be done first- ETOC couple two tree weeks. 
10. Alana to look into hardware for new camera tripod controller after reviews are done.
11. Ken digitizing hourly images of Pulse 63 tripod deployment. No progress. 
12. LED lighting: Brett is looking into lighting. He is negotiating price. 1 pair for camera tripod. Should be in hand in late spring/early summer. Not in attendance. 
13. Will we do any more development work? Ken would like to revisit profiling camera and ADCP, but maybe shouldn’t go with cable? Put it on an LST? 360 camera go up and down? Hard to light and will scare things away. Wave glider would recover this free vehicle, along with water sample. Red light long exposure, if it detects something cool then it uses other strobes. We have an ADCP, but rated to 1000m. Peltier cooler can freeze for a few watts. No progress
14. Get a Durafet from Johnson’s group and stick it on the Rover. The size is right. Alana is in charge. Alana spoke with Ken Johnson, confirmed this is feasible. They have a deep housing that is very large, so we will try to use different housing. Best way to keep it as one battery pack to reduce chances of ground fault. Make it its own independent attachment to Rover. Integrate with hose clamps. 3 DD cells Lithium for a year. Put sensors in chambers. Might need to design remote aspect.
15. Crissy to put scanner on ebay. No progress.  Set price low to ensure sale.
16. Crissy to order more bottles for this 50 mab sediment trap- shipped today
17. Crissy to look into how we might be able to do DNA work on sediment trap samples. RNA later? Elif got DNA and is working with the data, ken to look at RNA later preserved samples under microscope
18. Kathy will be working on data from Hans over the next month- Data in hand! From Dave Caress. No phrases from Top Gun needed. Putting into Fledermaus and checking if compatible. Flying mouse = bat.
19. Start thinking about 2016 Budget proposals. Cookies for meetings.
20. Sargasso proposal has been submitted
21. Intern, Rich and Johnny bunk together on the Flyer. 
22. [bookmark: _GoBack]Find a way to make PBJ out of Pelagic Benthic Coupling- Rich

