1. Johnny New fiberglass funnels got Teflon coating. Done within the next week. Sanded. Look good. Remounting fiberglass, took out plastic, put in new ones. Need squirter. 
2. Squirty housings are being made. Lids submitted to shop (n=6). Johnny started machining cans (tubes), working on clamps for housings. Don’t need to make more stirrer housings One done. Need epdm caps, Brett will order. Benthic respirometer group found that silicone end caps leak. Discussed squirty interval, and explored ways to tell whether there’s a clog.
3. Johnny to put grabs in cold room to test seals. Not yet, but has started building up last stirrer. Once it’s connected all parts should be good. Need to find bushings
4. We have enough data loggers and optodes for the new grab respirometers. Johnny has parts, and needs to splice the cables. Hopefully Jim can help with this. Not yet. Crissy to order new dummy plugs for data loggers
5. Johnny- Don’t cut the end cap for the new camera housing. Alana and Johnny to review. Housing needs a one-way valve because of lithium batteries- On hold
6. Engineers Need to build up 1-2 more spheres for next cruise. More progress made. Talked to makers of flash tube, waiting for quote on part of flash assembly. Can get tube and reflector from B&H need to find plate behind tube (plate with socket). Usually comes as part of charge assembly. Will turn it over to E-tech to order parts.
7. Alana and Johnny to evaluate spares/needs for stirrer motors (Rover, grab respirometers)- Johnny assessing. Have housings, still need to make some parts for one housing. Leaving rover extra stirrer all alone
8. Rich to start playing with spare wakey board from Paul. Rich will make it better. Flip a bunch of pins. Add GUI.  Make it Snappy. No progress, need other things to be done first- ETOC couple two tree weeks. Still on vacation.
9. Alana to look into hardware for new camera tripod controller after reviews are done. Started. Looking at components, to see which are obsolete, find replacements
10. Ken digitizing hourly images of Pulse 63 tripod deployment. No progress. 
11. LED lighting: Brett is looking into lighting. He is negotiating price. 1 pair for camera tripod. Should be in hand in late spring/early summer. Negotiating to try to get price from 50K to 25K. 
12. Will we do any more development work? Ken would like to revisit profiling camera and ADCP, but maybe shouldn’t go with cable? Put it on an LST? 360 camera go up and down? Hard to light and will scare things away. Wave glider would recover this free vehicle, along with water sample. Red light long exposure, if it detects something cool then it uses other strobes. We have an ADCP, but rated to 1000m. Peltier cooler can freeze for a few watts. Thinking about it
13. Get a Durafet from Johnson’s group and stick it on the Rover. The size is right. Alana is in charge. Same as last week. It will go in proposal and is feasible. Just need to think of packaging problem. Aim for small housing and remote sensor
14. Crissy to put scanner on ebay. No progress.  
15. Crissy to bring sample digitized images from old camera tripod and cam sled to next meeting
16. Crissy to order more bottles for this 50 mab sediment trap- arrived today
17. Crissy to look into how we might be able to do DNA work on sediment trap samples. RNA later? Elif got DNA and is working with the data, ken to look at RNA later preserved samples under microscope
18. Kathy will be working on data from Hans over the next month- Data in hand! Data from Dave are not compatible with Fledermaus. Would Charlie Paul’s group have more experience with it. John Ryan put Kathy in touch with John Weber who has written papers about it
19. Kathy gone 19th Feb - 28th March
20. Crissy Away this coming Monday, plus sched. To be out 6-17 March.
21. Kathy intern didn’t get intern- see if she and Brian can take Rich’s intern
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