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	To do
	Rover cam is back from Prosilica
Ordered new releases
[bookmark: _GoBack]Be prepared to have ROV go get tripod- This needs further discussion with the pilots on how they would actually get to the chain as well as a new modification to make an easily accessible emergency release mechanism.
News release Rover – sending to be produced outside
Get hard delron shoulder bushings for release mounts
Crissy to follow up on release order later this week
Always order new anodes for releases
CRISSY TO Order 6 new release anodes

	June POST cruise priorities
	Engineering—
a. Wave glider report
b. SCOC Data- raw data in project data. Alana to generate excel. Alana and Crissy chamber images
c. Argos beacon was found in Rover lab. Add existing to inventory spreadsheets. ADD THEM TO CRUISE PACKING LIST
d. Bring chain-cutter with ROV. Use something other than chain? Bring spare syntactic 
e. Use isolation part to isolate along chain
f. Spar buoy split football to get to can to unplug Metocean beacon. Paul to check for spare remote head cable SES spay buoy
g. Check SES releases for corrosion – Johnny to check wells for paint bubbles
h. Crissy to make checklist for things to take pics of upon deploying and recovering releases
Science—
a. Grab respirometers
b. Carbon data
c. SES to VARS

	Wave glider
	Brian to talk with Benthos to troubleshoot comms probs 
Go out again in Nov

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Have connectors, proceed cheaply

	1-2 more strobes
Alana, Brett
	NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority

	Snappy software-Rich
	Boards are in. Waiting to stuff them. Working on next

	Optodes
	Crissy to organize serial numbers/calibration status of all of them. Always swap out rover optodes with freshly calibrated ones

	Camera tripod
	Flexing of frame. Take old one totally together to put that frame out. What do we need to do in order to swap the cameras? Ask Alana.

	Snappy board
	Stuffed. Proceed cheaply

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Paul still has to test to see if polarity matters.

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. September now

	2016 Development work-Brett, Ken
	Phase I submitted- feedback end of Aug

	Pulse 64 hourly digitizing-Ken
	Ken has made no progress

	SES work?
	No progress. In high bay. Ordered fluorescent reference slides- plastic fleuro ref slides. Paul also ordered humidity sensors from rebuild. Paul to get ecopuck as reference
Finished schematic, Jose will make changes when he can.
Where do we mount this reference? Near wiper blade
Replace wiper blade?

	Durafet-Alana
	Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird forget you Hawkstein. Until 2016. 

	Winches
	Never take the new one again

	Scanning contract-Crissy
	Ongoing

	VARS upgrades
	Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else

	Multibeam data
	Nearing end of Echiview learning and analysis. Aim to get results to chad and Kelly before next week

	Manuscripts
	1. SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. Paul to rewrite for L&O methods. Ask for some of Denis’s time. Fleuro standard
2. EOS paper- revised. Henry’s fault.
3. Station M modelling- Kathy working on results Guy in Netherlands has it
4. Megafauna sizing- 

	Personnel schedules
	1. Crissy out of office Aug 27th.
2. Crissy- PA Aug 29th-Labor day 
3. Kathy 24 Aug-15 Sept. SW Norway 
4. Kathy to give practice talk next week

	Interns
	1. Sam: Brian gave an example code in Scala, translating in Matlab
2. Jessie: Pulse 64 annotations, POC flux data as graphs
3. Drew: Rover data analysis, translating script from Matlab to Ruby
4. Rich is batting 800
5. Practice talks Thurs 6th 1:30-3:30



