| 19 Aug 2015 |  |
| --- | --- |
| To do | Rover cam is NOT back from Prosilica Ordered new releases-done Be prepared to have ROV go get tripod- This needs further discussion with the pilots on how they would actually get to the chain as well as a new modification to make an easily accessible emergency release mechanism. Meet with pilots and show them old frame mock up. May replace camera frame on November cruise. Johnny to investigate. News release Rover – Paul to talk to Kim Get hard delron shoulder bushings for release mounts- Johnny Crissy to follow up on release order later this week- ship date 8/27/15 Always order new anodes for releases CRISSY TO Order 6 new release anodes |
|  | Engineering— - Wave glider report, modem back to benthos for evaluation - SCOC Data- raw data in project data. Alana gave Crissy data and some Matlab code with calculations. Crissy chamber images. - Argos beacon was found in Rover lab. Add existing to inventory spreadsheets. ADD THEM TO CRUISE PACKING LIST - Bring chain-cutter with ROV. Use something other than chain? Bring spare syntactic - Use isolation part to isolate along chain - Johnny took apart SES Spar Buoy and parts very corroded so we need to buy replacement strobe system. Crissy add spare beacons to phase 2. - Check SES releases for corrosion – Johnny to check wells for paint bubbles - Crissy to make checklist for things to take pics of upon deploying and recovering releases Science— - Grab respirometers - Carbon data - SES to VARS |
| Wave glider | Brian to talk with Benthos to troubleshoot comms probs Go out again in Nov |
| New battery housing endcap-Alana and Johnny | Have all connectors, have to decide where to put them. Have connectors, proceed cheaply |
| 1-2 more strobes Alana, Brett | NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority |
| Snappy software-Rich | Boards are in. Waiting to stuff them. Working on next |
| Optodes | Crissy to organize serial numbers/calibration status of all of them. Always swap out rover optodes with freshly calibrated ones |
| Camera tripod | Flexing of frame. Take old one totally together to put that frame out. What do we need to do in order to swap the cameras? Ask Alana. |
| Snappy board | Stuffed. Proceed cheaply |
| Burnwire | Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Paul still has to test to see if polarity matters. |
| LED lighting-Brett | Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. September now |
| 2016 Development work-Brett, Ken | Phase I submitted- feedback end of Aug |
| Pulse 64 hourly digitizing-Ken | Ken has made progress he is half way through. |
| SES work? | No progress. In high bay. Received fluorescent reference slides. Rich testing TS7250, Paul made a test harness for the EZ17. Paul has humidity sensors. Paul to get ecopuck as reference. In summary, Paul and Rich are bench testing. Finished schematic, Jose will make changes in two weeks. Where do we mount this reference? Near wiper blade Replace wiper blade? |
| Durafet-Alana | Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird forget you Hawkstein. Until 2016. |
| Winches | Never take the new one again |
| Scanning contract-Crissy | Ongoing |
| VARS upgrades | Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else |
| Multibeam data | Nearing end of Echiview learning and analysis. Aim to get results to chad and Kelly before next week |
| Manuscripts | - SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. Paul to rewrite for L&O methods. Ask for some of Denis’s time. Fluorometer standard - EOS paper- revised. Henry’s fault. - Station M modelling- Kathy working on results Guy in Netherlands has it - Megafauna sizing- |
| Personnel schedules | - Crissy out of office Aug 27th. - Crissy- PA Aug 29th-Labor day - Kathy 24 Aug-15 Sept. SW Norway - Kathy to give practice talk next week |
| Interns | - Sam: Brian gave an example code in Scala, translating in Matlab - Jessie: Pulse 64 annotations, POC flux data as graphs - Drew: Rover data analysis, translating script from Matlab to Ruby - Rich is batting 800 - Practice talks Thurs 6th 1:30-3:30 |