
	27 May 2015

	June cruise
	Ken, Rich, Johnny, Drew, Paul, Crissy, Sooz

	Bunking list
	Alana

	To do
	Check budget re Prosilica
New releases
Post mortem on Releases
Ask Paul if there was any connection between batteries and frame
Get Nylon shoulder bushings for release mounts
Order new Rover release arms from shop (Stainless)
Send current meter back
[bookmark: _GoBack]Look for white cooler

	June POST cruise priorities
	Engineering—
a. Wave glider report
b. SCOC Data
c. Upload SES and Tripod images
d. Buy new Prosilica re failure Rover transit cam-ALANA
e. Ibeacon send back for replacement
Science—
a. Analyse Grab respirometers
b. Carbon data
c. SES and Tripod images to VARS
d. Get stuff from Rover lab

	Wave glider
	Brian to talk with Benthos to troubleshoot comms probs 

Go out again in Nov

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Defer until after cruise.

	1-2 more strobes
Alana, Brett
	Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority

	Snappy software-Rich
	Boards are in. Waiting to stuff them. Working on next

	Snappy board
	Stuffed. Resume after cruise

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Hans--Issue is…water gets into interior of assembly causing burnwire to burn inside so that loop of wire on outside does not release. Johnny made spacers, back in Paul’s hands. Paul will put back together

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July.

	2016 Development work-Brett, Ken
	Abstract was submitted, writing presentation now

	Current meter
	Aquadop current meter on Rover- rated to 500m. Get quote for deep housing- Alaa to get

	Pulse 64 hourly digitizing-Ken
	Not yet on VARS

	SES work?
	No progress. In high bay. Need to take batteries out of releases

	Durafet-Alana
	Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird to find out more. Can we be a test site for them? Ongoing.

	LF Modem
	Undo- disconnect echosounder 

	Winches
	Never take the new one again

	Scanning contract-Crissy
	Ongoing

	VARS upgrades
	Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else

	Multibeam data
	On to Echoview. MBARI no longer being supported. Kathy has Echoview dongle to try working with it. They’re going to send Kathy some sample data

	Open house
July 18th
	1. Rover RC- Failure of slow down mechanism (1 chip circuit)
2. Rich said NO mini ROV- Paul to evaluate
3. Kathy jigsaw puzzle seafloor
4. Open ROV guys are coming
5. We have to have pool by drain. Have to have big pool by high bay
6. Cover kids with big tarp
7. Video- big screen VGA
8. Welding screen
9. Leftover animals, bring in octopuses
10. Egg timer
11. Angler fish magnet
12. Melina standard order plus pool, big monitor
13. No Antarctica
14. Social Media- Talk with Sooz. Take pics

	Manuscripts
	15. SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. 
16. EOS paper- revised. Awaiting reviewer assignment
17. Station M modelling- Kathy working on results Working on revisions based on Ken’s comments. Needs to send to other authors
18. Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Working on discussion

	Personnel schedules
	1. Rich out next week.



