| 27 May 2015 |  |
| --- | --- |
| June cruise | Ken, Rich, Johnny, Drew, Paul, Crissy, Sooz |
| Bunking list | Alana |
| To do | Check budget re Prosilica New releases Post mortem on Releases Ask Paul if there was any connection between batteries and frame Get Nylon shoulder bushings for release mounts Order new Rover release arms from shop (Stainless) Send current meter back Look for white cooler |
| June POST cruise priorities | Engineering— - Wave glider report - SCOC Data - Upload SES and Tripod images - Buy new Prosilica re failure Rover transit cam-ALANA - Ibeacon send back for replacement Science— - Analyse Grab respirometers - Carbon data - SES and Tripod images to VARS - Get stuff from Rover lab |
| Wave glider | Brian to talk with Benthos to troubleshoot comms probs Go out again in Nov |
| New battery housing endcap-Alana and Johnny | Have all connectors, have to decide where to put them. Defer until after cruise. |
| 1-2 more strobes Alana, Brett | Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority |
| Snappy software-Rich | Boards are in. Waiting to stuff them. Working on next |
| Snappy board | Stuffed. Resume after cruise |
| Burnwire | Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Hans--Issue is…water gets into interior of assembly causing burnwire to burn inside so that loop of wire on outside does not release. Johnny made spacers, back in Paul’s hands. Paul will put back together |
| LED lighting-Brett | Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. |
| 2016 Development work-Brett, Ken | Abstract was submitted, writing presentation now |
| Current meter | Aquadop current meter on Rover- rated to 500m. Get quote for deep housing- Alaa to get |
| Pulse 64 hourly digitizing-Ken | Not yet on VARS |
| SES work? | No progress. In high bay. Need to take batteries out of releases |
| Durafet-Alana | Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird to find out more. Can we be a test site for them? Ongoing. |
| LF Modem | Undo- disconnect echosounder |
| Winches | Never take the new one again |
| Scanning contract-Crissy | Ongoing |
| VARS upgrades | Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else |
| Multibeam data | On to Echoview. MBARI no longer being supported. Kathy has Echoview dongle to try working with it. They’re going to send Kathy some sample data |
| Open house July 18th | - Rover RC- Failure of slow down mechanism (1 chip circuit) - Rich said NO mini ROV- Paul to evaluate - Kathy jigsaw puzzle seafloor - Open ROV guys are coming - We have to have pool by drain. Have to have big pool by high bay - Cover kids with big tarp - Video- big screen VGA - Welding screen - Leftover animals, bring in octopuses - Egg timer - Angler fish magnet - Melina standard order plus pool, big monitor - No Antarctica - Social Media- Talk with Sooz. Take pics |
| Manuscripts | - SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. - EOS paper- revised. Awaiting reviewer assignment - Station M modelling- Kathy working on results Working on revisions based on Ken’s comments. Needs to send to other authors - Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Working on discussion |
| Personnel schedules | - Rich out next week. |