| 15 July 2015 |  |
| --- | --- |
| To do | Rover cam has been sent for repairs New releases-cc Jared on correspondence. Ask them about any material changes in production? $ next year lithium batts for both camera tripods. Go with new News release Rover Get Nylon shoulder bushings for release mounts Order new Rover release arms from shop (Stainless) Review camera tripod engineering log for voltage anomolies |
| June POST cruise priorities | Engineering— - Wave glider report - SCOC Data- raw data in project data. Alana to generate excel - Upload SES and Tripod images- are on Project Library - 32 GB rover 64 GB tripod 32 GB SES. Scanning - Get estimates for Multibeam - Need to find Argos beacon to use on tripod - Bring chaincutter with ROV. Use something other than chain? Bring spare syntactic - Use isolation part to isolate along chain Science— - Analyze Grab respirometers - Carbon data - SES and Tripod images to VARS |
| Wave glider | Brian to talk with Benthos to troubleshoot comms probs Go out again in Nov |
| New battery housing endcap-Alana and Johnny | Have all connectors, have to decide where to put them. Have connectors, proceed cheaply |
| 1-2 more strobes Alana, Brett | NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority |
| Snappy software-Rich | Boards are in. Waiting to stuff them. Working on next |
| Snappy board | Stuffed. Proceed cheaply |
| Burnwire | Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Put one on rover. Use with caution as suspenders. Put on LF side so we can test the new on. If it doesn’t work use MF. Make parts out of titanium |
| LED lighting-Brett | Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. |
| 2016 Development work-Brett, Ken | Abstract was submitted, writing presentation now. Meet Monday |
| Current meter | Aquadop current meter on Rover- rated to 500m. Get quote for deep housing- Alana to get, No go. Don’t make a deep version. Is there something else? RDI? |
| Pulse 64 hourly digitizing-Ken | Not yet on VARS |
| SES work? | No progress. In high bay. Boards from Rich for processor upgrade, working on schematic for upgrades. Wants to add a humidity sensor. Put it in cold van |
| Durafet-Alana | Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird forget you Hawkstein. Until 2016. Can we be a test site for them? Ongoing. |
| Winches | Never take the new one again |
| Scanning contract-Crissy | Ongoing |
| VARS upgrades | Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else |
| Multibeam data | Working through sample data. Need to find out of there are others here that would go in on costs (Kathy to do) |
| Open house July 18th | - Rich said NO mini ROV- Paul to evaluate - Kathy jigsaw puzzle seafloor - Open ROV guys are coming - We have to have pool by drain. Have to have big pool by high bay - Cover kids with big tarp - Video- big screen VGA - Welding screen - Leftover animals, bring in octopuses - Egg timer - Angler fish magnet - Melina standard order plus pool, big monitor - No Antarctica - Social Media- Talk with Sooz. Take pics |
| Manuscripts | - SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. Paul to rewrite for L&O methods. Ask for some of Denis’s time - EOS paper- revised. Awaiting reviewer assignment Crissy to draft a check-in - Station M modelling- Kathy working on results To send to other authors editing for L&O - Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Working on discussion |
| Personnel schedules | - Crissy- - Kathy 24 Aug-15 Sept. SW Norway |
| Interns | - Sam: Brian gave an example code in Scala, translating in Matlab - Jessie: Paper organization, figs - Drew: Rover data analysis, translating script from Matlab to Ruby - Rich is batting 400 |
| BUDGET HIGHLIGHTS | - 7K in commitments we can’t currently look at in detail - Rover servicing budget over by $700 AFTER offsets - No SES servicing budget - Lighting over by 8K - CHN will be over by 1.2K but offset with release battery underspend - Plan to repair/buy optodes/cables with remaining lab $ - 11K left in battery fund- need to see what batteries we have left to order |