
	15 July 2015

	To do
	Rover cam has been sent for repairs
New releases-cc Jared on correspondence. Ask them about any material changes in production?
$ next year lithium batts for both camera tripods. Go with new
News release Rover 
Get Nylon shoulder bushings for release mounts
Order new Rover release arms from shop (Stainless)
Review camera tripod engineering log for voltage anomolies

	June POST cruise priorities
	Engineering—
a. Wave glider report
b. SCOC Data- raw data in project data. Alana to generate excel
c. Upload SES and Tripod images- are on Project Library
d. 32 GB rover 64 GB tripod 32 GB SES. Scanning
e. Get estimates for Multibeam
f. Need to find Argos beacon to use on tripod
g. Bring chaincutter with ROV. Use something other than chain? Bring spare syntactic
h. Use isolation part to isolate along chain
Science—
a. Analyze Grab respirometers
b. Carbon data
c. SES and Tripod images to VARS

	Wave glider
	Brian to talk with Benthos to troubleshoot comms probs 
Go out again in Nov

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Have connectors, proceed cheaply

	1-2 more strobes
Alana, Brett
	NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority

	Snappy software-Rich
	Boards are in. Waiting to stuff them. Working on next

	Snappy board
	Stuffed. Proceed cheaply

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Put one on rover. Use with caution as suspenders. Put on LF side so we can test the new on. If it doesn’t work use MF. Make parts out of titanium

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July.

	2016 Development work-Brett, Ken
	Abstract was submitted, writing presentation now. Meet Monday

	Current meter
	Aquadop current meter on Rover- rated to 500m. Get quote for deep housing- Alana to get, No go. Don’t make a deep version. Is there something else? RDI?

	Pulse 64 hourly digitizing-Ken
	Not yet on VARS

	SES work?
	[bookmark: _GoBack]No progress. In high bay. Boards from Rich for processor upgrade, working on schematic for upgrades. Wants to add a humidity sensor. Put it in cold van

	Durafet-Alana
	Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird forget you Hawkstein. Until 2016. Can we be a test site for them? Ongoing.

	Winches
	Never take the new one again

	Scanning contract-Crissy
	Ongoing

	VARS upgrades
	Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else

	Multibeam data
	Working through sample data. Need to find out of there are others here that would go in on costs (Kathy to do)

	Open house
July 18th
	1. Rich said NO mini ROV- Paul to evaluate
2. Kathy jigsaw puzzle seafloor
3. Open ROV guys are coming
4. We have to have pool by drain. Have to have big pool by high bay
5. Cover kids with big tarp
6. Video- big screen VGA
7. Welding screen
8. Leftover animals, bring in octopuses
9. Egg timer
10. Angler fish magnet
11. Melina standard order plus pool, big monitor
12. No Antarctica
13. Social Media- Talk with Sooz. Take pics

	Manuscripts
	14. SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. Paul to rewrite for L&O methods. Ask for some of Denis’s time
15. EOS paper- revised. Awaiting reviewer assignment Crissy to draft a check-in
16. Station M modelling- Kathy working on results To send to other authors editing for L&O
17. Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Working on discussion

	Personnel schedules
	1. Crissy- 
2. Kathy 24 Aug-15 Sept. SW Norway 

	Interns
	1. Sam: Brian gave an example code in Scala, translating in Matlab
2. Jessie: Paper organization, figs 
3. Drew: Rover data analysis, translating script from Matlab to Ruby
4. Rich is batting 400

	BUDGET HIGHLIGHTS
	5. 7K in commitments we can’t currently look at in detail
6. Rover servicing budget over by $700 AFTER offsets
7. No SES servicing budget
8. Lighting over by 8K
9. CHN will be over by 1.2K but offset with release battery underspend
10. Plan to repair/buy optodes/cables with remaining lab $
11. 11K left in battery fund- need to see what batteries we have left to order



