| 15 July 2015 |  |
| --- | --- |
| To do | Rover cam has been sent for repairs- will fix for cheap New releases-cc Jared on correspondence. Ask them about any material changes in production? Check in with them News release Rover – submitted drawings to shop to make siz. Will be made of 3/16th steel, electropolished in shop queue Get Nylon shoulder bushings for release mounts Review camera tripod engineering log for voltage anomalies- not yet |
| June POST cruise priorities | Engineering— - Wave glider report - SCOC Data- raw data in project data. Alana to generate excel - Need to find Argos beacon to use on tripod. - Bring chaincutter with ROV. Use something other than chain? Bring spare syntactic - Use isolation part to isolate along chain Science— - Analyze Grab respirometers - Carbon data - SES to VARS |
| Wave glider | Brian to talk with Benthos to troubleshoot comms probs Go out again in Nov |
| New battery housing endcap-Alana and Johnny | Have all connectors, have to decide where to put them. Have connectors, proceed cheaply |
| 1-2 more strobes Alana, Brett | NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority |
| Snappy software-Rich | Boards are in. Waiting to stuff them. Working on next |
| Snappy board | Stuffed. Proceed cheaply |
| Burnwire | Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Put one on rover. Use with caution as suspenders. Put on LF side so we can test the new on. If it doesn’t work use MF. Make parts out of titanium. Is Hans legit? Try to burn that one in Nov. Design so has shoulder so it doesn’t contact plastic nub, or throw in plastic washer |
| LED lighting-Brett | Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. |
| 2016 Development work-Brett, Ken | Phase I submitted |
| Pulse 64 hourly digitizing-Ken | Ken has made no progress |
| SES work? | No progress. In high bay. Finished schematic, Jose will make changes when he can. Need to discuss fluorescence reference. Ask Tim Pennington, Francisco, Chris Walz. Nick Welshmire |
| Durafet-Alana | Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird forget you Hawkstein. Until 2016. |
| Winches | Never take the new one again |
| Scanning contract-Crissy | Ongoing |
| VARS upgrades | Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else |
| Multibeam data | Going well, speaking to Echoview folks over skype this afternoon. Present in a couple of weeks at data meeting |
| Open house July 18th | - Wildly successful |
| Manuscripts | - SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. Paul to rewrite for L&O methods. Ask for some of Denis’s time. Fleuro standard - EOS paper- revised. - Station M modelling- Kathy working on results Aim to submit to other authors next week - Megafauna sizing- |
| Personnel schedules | - Crissy- PA 30 July – 8 Aug - Kathy 24 Aug-15 Sept. SW Norway - Intern symposium 12 Aug in AM Jessie to email us a schedule |
| Interns | - Sam: Brian gave an example code in Scala, translating in Matlab - Jessie: Pulse 64 annotations, POC flux data as graphs - Drew: Rover data analysis, translating script from Matlab to Ruby - Rich is batting 800 - Practice talks Thurs 6th 1:30-3:30 |