
	27 May 2015

	June cruise
	Ken, Rich, Johnny, Drew, Paul, Crissy, Sooz

	Bunking list
	Alana

	To do
	[bookmark: _GoBack]Another plastic shoe box ordered today from Target 
Check davit on ship

	
	Talk with wave glider on am of 17th 

	
	desiccant

	
	Cryovials and lids

	
	Spare laptop with serial- Install software
MF only works with old black deck box

	
	HANS tomorrow

	June cruise priorities
	Engineering—
a. test squirty
b. Wave glider comms-
c. make mods to Rover to put on new burn wire system
d. Alana to send Crissy the Engineering packing list- Rover only?
e. Johnny -Need to make two anchors
f. Took out SES weight
g. Conway will make own elevator weights
h. Give Conway weight of box cores
i. Crissy to give optodes and data logger to Johnny
j. Rover dropweight jack pump will need to be replaced in next year or so.
k. Have enough chain, Might have to rebuild old spar buoy. Plus spare
l. Hull mounted modem is LF
m. If we need to use a new modem then plug in w serial port and configure
n. Designated contact for Wave Glider- Brian on shore, Paul on ship. Alana to keep on them until ship leaves, then Paul.
Science—
a. Grab respirometers
b. eDNA (filters, niskin bottles, dewar) 
c. Minimum estimate of Scotoplanes linear distance travelled in 24 hr,
d. ROV transects
e. Sediment cores
f. Dip/spray the old cradles- Johnny on it- plastic sheet/garbage bags

	Wave glider
	Possibly something draining Rover LF modem more than anticipated. It was a useful exercise: allowed us to verify location using three methods, and verified Rover appears to be working and has moved the expected distance. Would have been nice to know how many measurements are in file. Learned of need to modify which measurement it was on for respiration chamber measurements. Got S register of LF of Rover modem, but did not get range.
June- go while we’re out there 17-25th so we can troubleshoot. Try to talk before we try to recover Rover and SES. Use hull-mounted LF. Change address of SES. Can hang out there for duration of cruise. Fl. Is not working- issue with Liquid Robotics.  Nov 3-9 is fall cruise. Have wave glider go out Aug or September to see if all is going well with SES and Rover. Paul to write 
BRIAN’s TABLE

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Defer until after cruise.

	1-2 more strobes
Alana, Brett
	Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares 

	Snappy software-Rich
	Boards are in. Waiting to stuff them. 

	Snappy board
	Stuffed. Resume after cruise

	Check spares for Rover- Alana
	Make sure all set. Alana printed list and will look in stock. Ordered Seacon insert Get all titanium connectors out of main lab and into box and bring to sea. 2/3 finished. J boxes. Alana having a whole assembly built up, loaded with connectors, potted

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Hans--Issue is…water gets into interior of assembly causing burnwire to burn inside so that loop of wire on outside does not release. Johnny made spacers, back in Paul’s hands. Paul will put back together

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July.

	2016 Development work-Brett, Ken
	Meeting with Brett, Hans, Ken to draft proposal by 17 June

	Current meter
	Aquadop current meter on Rover- rated to 500m. Get quote for deep housing

	Pulse 63 hourly digitizing-Ken
	Currently annotated to September. One month left

	SES work?
	Put time next year for Rich to work on it, board to work on “stacks” for data backup. Only do on shore. Longer life on battery (significant). No clucking way? Rich has time. Dennis put in reference object that’s photographed each time. One out of a hundred measurements clean the slide and take a pic of clean slide. Ok to consider bringing back but paper must go back out. Can check on acoustic comms, troubleshoot secret handshake. PC104 stack uses 1/3 stack. Bring it back. 

	Durafet-Alana
	Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird to find out more. Can we be a test site for them? Ongoing.

	LF Modem
	Must route from bridge to lab on WF. Need to get baffle assembly set up. Need black line. 

	Winches
	Gave ROV tether winch to Peter Walz? Have second in Castroville (Tim Shaw’s from Antarctica)

	Scanning contract-Crissy
	Ongoing

	VARS upgrades
	Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else

	Multibeam data
	Data samples are with Fledermaus 

	DNA preservative for sediment trap samples-
	

	Open house
July 18th
	1. Rover RC- Failure of slow down mechanism (1 chip circuit)
2. Rich said NO mini ROV- Paul to evaluate
3. Kathy jigsaw puzzle seafloor
4. 

	Manuscripts
	5. SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise. 
6. EOS paper- revised. Awaiting reviewer assignment
7. Station M modelling- Kathy working on results Draft to all before cruise
8. Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Draft to all before cruise

	Personnel schedules
	1. 



