| 27 May 2015 |  |
| --- | --- |
| June cruise | Ken, Rich, Johnny, Drew, Paul, Crissy, Sooz |
| Bunking list | Alana |
| June cruise priorities | Engineering— - test squirty - Wave glider comms- - make mods to Rover to put on new burn wire system - Alana to send Crissy the Engineering packing list- Rover only? - Johnny -Need to make two anchors - Took out SES weight - Conway will make own elevator weights - Give Conway weight of box cores - Crissy to give optodes and data logger to Johnny - Rover dropweight jack pump will need to be replaced in next year or so. - Have enough chain, Might have to rebuild old spar buoy. Plus spare - Need Paul to finish battery and control can - Release anodes- buy new ones- 10 or so - Hull mounted modem is LF - Modem newer firmware there are some differences in how values are set. Need to make sure we have an electronic copy of the modem manual. MAKE SURE TO KNOW WHAT THE RELEASE CODE IS. IT IS NOT ALWAYS THE SN. Maybe Alana will set them up on shore. Alana and Paul to get up to speed on the new scheme. - Designated contact for Wave Glider- Brian on shore, Paul on ship. Alana to keep on them until ship leaves, then Paul. - When packing, have Sooz follow and document Johnny Science— - Grab respirometers - eDNA (filters, niskin bottles, dewar) - Minimum estimate of Scotoplanes linear distance travelled in 24 hr, - ROV transects - Sediment cores - Dip/spray the old cradles- Johnny on it |
| Wave glider | Possibly something draining Rover LF modem more than anticipated. It was a useful exercise: allowed us to verify location using three methods, and verified Rover appears to be working and has moved the expected distance. Would have been nice to know how many measurements are in file. Learned of need to modify which measurement it was on for respiration chamber measurements. Got S register of LF of Rover modem, but did not get range. June- go while we’re out there 17-25th so we can troubleshoot. Try to talk before we try to recover Rover and SES. Use hull-mounted LF. Change address of SES. Can hang out there for duration of cruise. Fl. Is not working- issue with Liquid Robotics. Nov 3-9 is fall cruise. Have wave glider go out Aug or September to see if all is going well with SES and Rover. Paul to write test plan Collect as much data as possible ----- Forwarded Message ----- From: Thom Maughan <tm@mbari.org> To: Waveglider Engineering and Operations List Server <waveglider@listserver.mbari.org>, Francisco Chavez <chfr@mbari.org>, Steven Haddock <haddock@mbari.org>, Ken Smith <ksmith@mbari.org> Sent: Thu, 28 May 2015 09:14:33 -0700 (PDT) Subject: SV3 Tiny plans Tiny will continue on CANON until June 5th. I talked to Brian and the plan for SV3 Tiny to transit to Station M is still active. The Smith Lab would like the GPCTD+DO, EcoPuck and OA payload data. He'll be out of office, but if Chris and I can get a crew together we'll recover Tiny on Friday the 5th. The HotSpot team will change the acoustic modem and we'll re-launch Mon 8th/Tues 9th the following week. Contingency plan is to recover Tiny on the 8th. We'll be attaching the SeeStar timelapse camera to the top of the float near the base of the antennas and it will steal power from the Payload 2 port (GPCTD+DO).--Thom |
| Squirty- | Done but need battery to go on it and test it. Paul to test schedule |
| Grab resp-Johnny | Crissy to record SN and give parts to Johnny |
| New battery housing endcap-Alana and Johnny | Have all connectors, have to decide where to put them. Defer until after cruise. |
| 1-2 more strobes Alana, Brett | Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares |
| Snappy software-Rich | Boards are in. Waiting to stuff them. |
| Snappy board | Stuffed. Resume after cruise |
| Box labelled Parvus board | Make sure to pack. On Alana’s desk |
| Check spares for Rover- Alana | Make sure all set. Alana printed list and will look in stock. Ordered Seacon insert Get all titanium connectors out of main lab and into box and bring to sea. 2/3 finished. J boxes. Alana having a whole assembly built up, loaded with connectors, potted |
| Burnwire | Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Hans--Issue is…water gets into interior of assembly causing burnwire to burn inside so that loop of wire on outside does not release. Johnny made spacers, back in Paul’s hands. Paul will put back together |
| Pulse 65 battery orders-Crissy, Alana, Paul | Check connectors electrochem |
| LED lighting-Brett | Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. |
| 2016 Development work-Brett, Ken | Meeting with Brett, Hans, Ken to draft proposal by 17 June |
| Matlab | Put in Rich’s laptop, shows data plots |
| Rover | Alana to find missing items |
| Current meter | Aquadop current meter on Rover- rated to 500m. In Alana’s office |
| Pulse 63 hourly digitizing-Ken | Currently annotated to September. One month left |
| SES work? | Put time next year for Rich to work on it, board to work on “stacks” for data backup. Only do on shore. Longer life on battery (significant). No clucking way? Rich has time. Dennis put in reference object that’s photographed each time. One out of a hundred measurements clean the slide and take a pic of clean slide. Ok to consider bringing back but paper must go back out. Can check on acoustic comms, troubleshoot secret handshake. PC104 stack uses 1/3 stack. Bring it back. |
| Ken | Do calculations for single mooring with three sediment traps, make sure we have all hardware. Adjust diagram. Ongoing |
| Durafet-Alana | Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird to find out more. Can we be a test site for them? Ongoing. |
| LF Modem | Must route from bridge to lab on WF. Need to get baffle assembly set up. Need black line. |
| Winches | Gave ROV tether winch to Peter Walz? Have second in Castroville (Tim Shaw’s from Antarctica) |
| Sell scanner-Crissy | SOLD! Larry to ship, buyer to organize freight |
| Scanning contract-Crissy | Uploading to server, have lots more space, have system for detecting missing scans |
| VARS upgrades | By tomorrow Brian will add a new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else |
| Multibeam data | Data samples are with Fledermaus |
| DNA preservative for sediment trap samples- |  |
| Open house July 18th | - Rover RC- Failure of slow down mechanism (1 chip circuit) - Rich said NO mini ROV- Paul to evaluate - Kathy jigsaw puzzle seafloor |
| Manuscripts | - SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul submitted L&O methods enquiry. – after cruise - EOS paper- revised. Awaiting reviewer assignment - Station M modelling- Kathy working on results Draft to all before cruise - Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Draft to all before cruise |
| Personnel schedules |  |