| 28 Oct 2015 |  |
| --- | --- |
| Cruise personnel | Rich Drew Ken Johnny Paul Henry Crissy Jessie |
| To do | Current meter repairs after Jan 1 they will honor quote Order more re-enterable after cruise Color plate Need to send in new drawnings of battery schematics to allow correct connectors from factory Crimpers are in camera tripod box not rover box Crissy put batteries in grab resp Load engineering palletainers after meeting Make Rover diagram Johnny to get solid works files on a laptop Make 450 lb weight for tripod recover system Make seat in lab for Jessie Be prepared to have ROV go get tripod- This needs further discussion with the pilots on how they would actually get to the chain as well as a new modification to make an easily accessible emergency release mechanism. Meet with pilots and show them old frame mock up.- Knute to talk about chain cutter- bought for Moos never been used before. It’s huge. Weights 100 lb. It’s hydraulic. Blades are $900, designed to cut cable, but company says will cut chain. Hasn’t been tested. Bring lots of spare weight to overweight it. Hose clamp argos beacon onto tripod spar buoy Print out new Rover turnaround checklist Paul to bring Project Library Rover News release Rover – Later Check batteries- checked |
| Packing list FIND | Buy new power supply. $600- CHECK IF ARRIVED |
|  | Engineering— - Argos beacon was found in Rover lab. Add existing to inventory spreadsheets. ADD THEM TO CRUISE PACKING LIST- Paul took pics of all beacons. Most of what Alana has are without remote heads, and old. Alana is packing two spare RF beacons and one spare strobe (flasher) - Talk about strobes after cruise. Need to find a better place for the new ones made up - Desiccant - Bring chain-cutter with ROV. Use something other than chain? - Bring spare syntactic test tiles (Brett)- Johnny said en route - Calculate sediment trap cup days based on schedule- 17 day schedule - Use isolation part to isolate along chain- Crissy to make checklist for things to take pics of upon deploying and recovering releases Science— - Grab respirometers- Johnny has worked through the leak on one. - SES to VARS- Crissy to do, check battery of new ones - SES spar buoy batts need changing - Look for SES lines, and spar buoy lines - Bucket on top shelf |
| Wave glider | Brian to talk with Benthos to troubleshoot comms probs Go out again in Nov. Problem was with their CTD. |
| New battery housing endcap-Alana and Johnny | Have all connectors, have to decide where to put them. Have connectors, proceed cheaply- too successful elsewhere |
| 1-2 more strobes Alana, Brett | NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority |
| Snappy software-Rich | Alana- on standby. In good shape. Alana remains high After cruise |
| Optodes | Crissy to check Optodes SN 801 to troubleshoot whether it’s prob w optode or adapter |
| LED lighting-Brett | Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. ARRIVED |
| SES work? | Working on reference, tracking down fleurometer Crissy look into finding chl a of known concentration as a reference Do power budget for SES Running missions, need to try running LF modem |
| Winches | Never say never. Ask Dave French |
| Scanning contract-Crissy | Ongoing |
| VARS upgrades | All good? |
| Multibeam data | Talked with Kelly, preparing paper for DSR because not calibrated |
| Manuscripts | - SES paper- Fluorometer standard. On track to finish this by Nov? - EOS Revised - Station M modelling- Kathy working on results Guy in Netherlands has it - Megafauna sizing- in review |
| Personnel schedules |  |