
	9 Sept 2015

	Cruise personnel
	Rich
Drew
Ken
Johnny
Paul
Henry
Crissy
Jessie?

	To do
	Rover cam IS back from Prosilica- lens on, testing, collecting images- 
Rich to configure camera, Alana to get backup lens from Brett
Current meter repairs after Jan 1 they will honor quote
Ordered new releases-done Ship by 27th, sent in our boxes. – Check with ‘ducer and UDB
Be prepared to have ROV go get tripod- This needs further discussion with the pilots on how they would actually get to the chain as well as a new modification to make an easily accessible emergency release mechanism. Meet with pilots and show them old frame mock up.- Crissy to do Precruise. 
Satellite beacon added to tripod?
[bookmark: _GoBack]News release Rover – Later
Get hard delrin shoulder bushings for release mounts- Johnny. Blow this megger. No juice getting through 
Check batteries- bring to lab next week

	
	Engineering—
a. Wave glider report, modem back to benthos for evaluation. Ken to prepare plan 
b. Argos beacon was found in Rover lab. Add existing to inventory spreadsheets. ADD THEM TO CRUISE PACKING LIST
c. Bring chain-cutter with ROV. Use something other than chain? Bring spare syntactic – PUT ON PRECRUISE
d. Use isolation part to isolate along chain- Everything ordered?
e. Crissy to make checklist for things to take pics of upon deploying and recovering releases
Science—
pack epoxy paint for releases to touch up scratches- johnny got some
a. Grab respirometers- Johnny has worked through the leak on one. Crissy to get optodes ready. Note to ask KURT if they have extras. Kurt is out
b. Carbon data- Freeze drying almost done. Archive organized. 
c. SES to VARS- Crissy to do

	Wave glider
	Brian to talk with Benthos to troubleshoot comms probs 
Go out again in Nov. Problem was with their equipment

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Have connectors, proceed cheaply- too successful elsewhere 

	1-2 more strobes
Alana, Brett
	NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority

	Snappy software-Rich
	Alana- in good shape 

	Optodes
	Crissy to organize serial numbers/calibration status of all of them. Always swap out rover optodes with freshly calibrated ones- Talk to Kurt about whether they are upgrading. Get ones from Henry. NO PROGRESS

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Paul still has to test to see if polarity matters. Polarity absolutely matters. Touching lever arm also an issue for complete release. Benthos makes nubs. Got some from Hans

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. ARRIVED?

	SES work?
	Working on reference, tracking down fleurometer
Crissy look into finding chl a of known concentration as a reference
Hans borrowed spare SER1 board

	Winches
	Never say never. Ask Dave French

	Scanning contract-Crissy
	Ongoing

	VARS upgrades
	All good?

	Multibeam data
	Talked with Kelly, preparing paper for DSR because not calibrated

	Manuscripts
	1. SES paper- Phycoerythrin comes from smaller phytodetritus. Ken to find references. Fluorometer standard. On track to finish this by Nov?
2. EOS Revised
3. Station M modelling- Kathy working on results Guy in Netherlands has it
4. Megafauna sizing- in review

	Personnel schedules
	Ken 22 Sept out. Back on 12th 
Rich in Italy next two weeks- back on 5th 



