
	9 Sept 2015

	Cruise personnel
	Rich
Drew
Ken
Johnny
Paul
Henry?- filling up
Crissy
Jessie?

	To do
	Rover cam IS back from Prosilica- lens on, testing, collecting images- 
Rich to configure camera, Alana to get backup lens from Brett
Add current meter repairs to Phase II- ask them how old it is- DONE- they are mailing the current meter back, waiving $400 inspection fee
Ordered new releases-done Ship by 27th, sent in our boxes. – IN LAB, need to be checked
Be prepared to have ROV go get tripod- This needs further discussion with the pilots on how they would actually get to the chain as well as a new modification to make an easily accessible emergency release mechanism. Meet with pilots and show them old frame mock up.
May replace camera frame on November cruise. Johnny to investigate.
News release Rover – Paul to talk to Kim after Burning man
Get hard delron shoulder bushings for release mounts- Johnny. Blow this megger. No juice getting through 
CRISSY TO Order 6 new release anodes- benthos- DONE

	
	Engineering—
a. Wave glider report, modem back to benthos for evaluation. Paul to calculate predicted location for Rover. Rich to send Alana script for communication between Rover and Wave glider 
b. SCOC Data- raw data in project data. Alana gave Crissy data and some Matlab code with calculations. Check Alana’s email. Run calculations in Matlab and Excel- DONE
c. Argos beacon was found in Rover lab. Add existing to inventory spreadsheets. ADD THEM TO CRUISE PACKING LIST
d. Bring chain-cutter with ROV. Use something other than chain? Bring spare syntactic – PUT ON PRECRUISE
e. Use isolation part to isolate along chain- Everything ordered?
f. Johnny took apart SES Spar Buoy and parts very corroded so we need to buy replacement strobe system. Crissy add spare beacons to phase 2-DONE
g. Crissy to make checklist for things to take pics of upon deploying and recovering releases
Science—
Order epoxy paint for releases to touch up scratches- johnny got some
a. Grab respirometers- Johnny has worked through the leak on one. Crissy to get optodes ready. Note to ask KURT if they have extras. Kurt is out
b. Carbon data- Freeze drying almost done. Archive organized. 
c. SES to VARS- Crissy to do

	Wave glider
	Brian to talk with Benthos to troubleshoot comms probs 
Go out again in Nov. Problem was with their equipment

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Have connectors, proceed cheaply- too successful elsewhere 

	1-2 more strobes
Alana, Brett
	NO. Pressure test after cruise. ready for pressure testing when we have $$. Those will be spares 3,4. We will go to sea with ones that are already pressure tested as spares Low on priority

	Snappy software-Rich
	Alana- tremendous progress, writing code to test functionality. We’ll see about writing more code with Rich’s help. Moving forward with load testing

	Optodes
	Crissy to organize serial numbers/calibration status of all of them. Always swap out rover optodes with freshly calibrated ones- Talk to Kurt about whether they are upgrading. Get ones from Henry. BIG SLACKING

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style. Paul still has to test to see if polarity matters. Polarity absolutely matters. Touching lever arm also an issue for complete release. Nubs are delron

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July. Ships next week

	2016 Development work-Brett, Ken
	Phase II submitted

	Pulse 64 hourly digitizing-Ken
	

	SES work?
	Ordered new flasher 
New processor problem solved and finding our RevB does what it’s supposed to
Put whole spare strobe assembly in budget for Phase II- Crissy- DONE
Where do we mount this reference? Near wiper blade
Replace wiper blade?
New PC104 stack uses 1/3 of old power. Rich testing, working on humidity sensor
Z fluorescence 
Wakey/Sleepy working great
Crissy look into finding chl a of known concentration as a reference
Hans borrowed spare SER1 board

	Winches
	Never say never. Ask Dave French

	Scanning contract-Crissy
	Ongoing

	VARS upgrades
	Brian added new VARS feature that allows us to split tripod archives into smaller sub-archives. Ask if next year we can share the load of his work with someone else
Ask to return areas only within a certain area- Brian did it. Crissy testing today/tomorrow

	Multibeam data
	Nearing end of Echoview learning and analysis. Aim to get results to Chad and Kelly before next week

	Manuscripts
	1. SES paper- Phycoerythrin comes from smaller phytodetritus. Ken to find references. Fluorometer standard. On track to finish this by Nov?
2. EOS paper- revised. Henry’s fault.
3. Station M modelling- Kathy working on results Guy in Netherlands has it
4. Megafauna sizing- in review

	Personnel schedules
	Ken 22 Sept out. Back on 12th 
Rich in Italy next two weeks- back on 5th 
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