
	1. New fiberglass funnels- Johnny
	Will do when he gets back from vacation. Pump tested, will be tested in tank. Paul is working on squirty control board. Jello and mud

	2. Rover to surface comm- All 
	Before cruise, re-evaluate acoustic comm capabilities. Get wave glider out there while we’re out there. Invite Brian to next lab meeting when he comes back from Hawaii. And maybe tom, Crissy invite brian and tom for next week.

	3. Grab resp-Johnny
	1. Cold tested and passed no leaks on the 2 new box core respirometers now finishing rov handles

	4. New battery housing endcap-Alana and Johnny
	Alana and Johnny to review. Housing needs a one-way valve because of lithium batteries. Alana to find cable between battery housing and camera housing.

	5. 1-2 more strobes
Alana
	Jose is working on it. Awaiting a few more parts, and then will be assembled. In process

	Spare stirrer motors-Johnny
	On track, got all housings, made stirrers, found two bushings

	6. Snappy software-Rich
	Rich is working on code today. 

	7. June cruise priorities-All
	test snappy. Use new camera (canon Mark III) with snappy. Test June –October. Why not have complete redundancy and have two sediment traps on duplicate mooring. Alana needs to test new camera end to end.

	8. New camera tripod controller hardware-Alana
	Design complete, ready to lay out. 

	9. Pulse 63 hourly digitizing-Ken
	Making progress in May.  

	10. Ken Comms-Ken
	Ken can’t afford new iphone. Bake sale? 

	11. LED lighting-Brett
	Haggling on price, looks like will be 30 K. Crissy do we have an extra 10 K.

	12. Pulse 65 battery orders-Crissy, Alana, Paul
	See table below. Standard alkaline batteries (c cells, CR123A) to order in May

	13. 2016 Development work-Brett
	Ken would like to revisit profiling camera and ADCP, but maybe shouldn’t go with cable? Put it on an LST? 360 camera go up and down? Hard to light and will scare things away. Wave glider would recover this free vehicle, along with water sample. Red light long exposure, if it detects something cool then it uses other strobes. We have an ADCP, but rated to 1000m. Peltier cooler can freeze for a few watts. Thinking about it. Invite Kevin Y. to lab meeting for discussion of environmental DNA. Discuss at ITS meeting.

	14. Durafet-Alana
	Will talk to Ken Johnson when Ken Smith is back. Alana will set up a time to meet.

	15. Sell scanner-Crissy
	Pinto doesn’t have time right now to look into setting up an ebay seller account. Maybe after board meeting. Try Craigslist instead since many Bay Area might actually be a good market. Crissy took pics, made ad, to post after getting back from vacation

	16. Scanning contract-Crissy
	Converting to jpg first is a BIG time saver but the file size was too large. VARS downsampled images and made them look very grainy. Brian wrote a new script to resize and convert TIFFs to JPG. This script takes a long time to run (overnight) fr a folder, but the converted file size is under 1MB and looks good. Crissy to upload to VARS for final test. 
Scanning group said they will remind their staff (now one dedicated person) about scanning order and occasional upside down frames. 
[bookmark: _GoBack]They have started invoicing and sent a bunch of files. Conversion of images getting better after Brian wrote a script. 

	17. DNA preservative for sediment trap samples-Crissy
	Elif to get back to us about quality of DNA from test run at MARS. Ken to check whether samples are ok for microscopy as well. Samples are in box on top shelf in fridge. Microscopes on the main lab benches

	18. Megafauna carbon model-Kathy
	Kathy in Netherlands

	19. Interns and students:
	1. Crissy and Ken to have conference call with Jessica on Thursday


	20. Deep Sea Bio conference
	Abstracts:
1. Response to food inputs - temporal variation in megabenthic deposit feeding at abyssal depths. Durden JM, Huffard CL, Bett BJ, Ruhl HA, Dunlop KM, Smith KL Jr.
2. Demographic indicators of recruitment in a guild of abyssal holothurians (Sta. M, 4000m). Huffard CL, Clary-Lemon L, Kuhnz L, Sherman AD, Smith KL Jr.
3. Kathy?


	21. Personnel schedules
	1. Kathy working from abroad 19th Feb - 28th March. Checking email 
2. Alana out of the office the week of March 30th. (working from home or taking time off?)




	Company
	Part/type
	quantity to order for June
	status

	Ocean Innovations (for MetOcean), Brock 858-454-4044
	Wabo
	2
	ordered 25 feb 2015; PO 1510387

	Teledyne Benthos, Inc.
	Custom pack:  ATM-887 Battery Replacement Kit (Rover MF and SES Modem) 
	1
	Ordered

	Teledyne Benthos, Inc.
	C-855-60 (release batteries)
	5
	RECEIVED. Ordered: PO 1510393

	Xylem
	Battery Pack, alkaline, 10.5V, 35C, MD (tripod current meter)
	2- will be delivered in april
	ordered 25 feb 2015; PO 1510388

	atbatt.com
	Iridium (Met Ocean)-iBCN-22615 (ibeacon)
	6
	RECEIVED. ordered 10 (pulse 65, 66) 25 Feb 2015

	http://www.batterystation.com/configurations.htm
	Assembly
style 6 (7S1P)
	4
	ordered on 26 Feb 2015; order number 4856841

	Probattery specialists
	900376-133- camera tripod alkalines
	2
	RECEIVED. ordered on march 3 2015; MBARI PO #1510407

	Probattery specialists
	900360-60- SES alkalines
	
	RECEIVED. Ordered

	rover
	have enough for Pulse 65; Alana to order: June 1st order other rover batteries- if we can afford ten packs then get ten packs



