
	June cruise
	Ken, Rich, Johnny, Drew, Paul, Crissy, Sooz

	June cruise priorities
	Engineering—
a. test squirty
b. Wave glider comms-
c. make mods to Rover to put on new burn wire system
d. ANODES/ZINCS?
Science—
a. Sediment trap test alternative preservative (DNA friendly) RNAlater
b. Grab respirometers
c. eDNA (filters, niskin bottles, dewar) 
d. Minimum estimate of Scotoplanes linear distance travelled in 24 hr,
e. ROV transects
f. Sediment cores
g. Crissy to submit pre-cruise
h. New cradles
i. Heat gun/solder station- In engineer’s box
j. Sphere sealing tape- Alana- in cam tripod zarges box shoe box size

	Wave glider
	Possibly something draining Rover LF modem more than anticipated. It was a useful exercise: allowed us to verify location using three methods, and verified Rover appears to be working and has moved the expected distance. Would have been nice to know how many measurements are in file. Learned of need to modify which measurement it was on for respiration chamber measurements. Got S register of LF of Rover modem, but did not get range.
June- go while we’re out there 17-25th so we can troubleshoot. Try to talk before we try to recover Rover and SES. Use hull-mounted LF. Change address of SES. Can hang out there for duration of cruise. Fl. Is not working- issue with Liquid Robotics.  Nov 3-9 is fall cruise. Have wave glider go out Aug or September to see if all is going well with SES and Rover.

	Squirty-
	Brett and Johnny discussing

	Grab resp-Johnny
	Good progress

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them

	1-2 more strobes
Alana, Brett
	Pressure test after cruise 

	Snappy software-Rich
	Awaiting board fabrication 

	Snappy board
	Out for fabrication. Should be back before next lab meeting

	Check spares for Rover- Alana
	Make sure all set. Alana printed list and will look in stock.  In progress. Get all titanium connectors out of main lab and into box and bring to sea. 

	Burnwire
	Burnwires. Hans has had one not fire and might not be as reliable as old ones. Talk with Hans. With multiple uses it melts PVC and they fail. Third kit has arrived. One old style one new style

	Pulse 65 battery orders-Crissy, Alana, Paul
	Paul and Alana to pick up electrochem batteries that arrived today. Check voltage. Ask Tara for Lithium sticker

	LED lighting-Brett
	Got $$$, order is submitted for 50% down payment. Rattle cages. Went to the company and everything is on schedule. First two will be delivered end of July.

	2016 Development work-Brett, Ken
	Data bubbles. Ken would like to revisit profiling camera and ADCP, but maybe shouldn’t go with cable? Put it on an LST? 360 camera go up and down? Hard to light and will scare things away. Wave glider would recover this free vehicle, along with water sample. Red light long exposure, if it detects something cool then it uses other strobes. We have an ADCP, but rated to 1000m. Peltier cooler can freeze for a few watts. Thinking about it. Invite Kevin Y. to lab meeting for discussion of environmental DNA. Discuss at ITS meeting. Payload on wave glider is not capable of carrying 2-3 13 inch floats. Could tow a sled with the floats. Tow something out. Small spheres. Brett and Ken to meet. 

	Current meter
	Aquadop current meter on Rover- does it give data we want?

	Pulse 63 hourly digitizing-Ken
	Currently annotated to end of July

	SES work?
	Put time next year for Rich to work on it, board to work on “stacks” for data backup. Only do on shore. Longer life on battery (significant). No clucking way? Rich has time. Dennis put in reference object that’s photographed each time. One out of a hundred measurements clean the slide and take a pic of clean slide. Ok to consider bringing back but paper must go back out

	Ken
	Do calculations for single mooring with three sediment traps, make sure we have all hardware. Adjust diagram. 

	Durafet-Alana
	Talked with Ken Johnson—Durafet only goes to 2000m max. Seabird might be making one for full ocean depths. Alana to talk with Hawkstein @ seabird to find out more. Can we be a test site for them?

	Sell scanner-Crissy
	Ad posted on ebay. Tell all your friends!

	[bookmark: _GoBack]Scanning contract-Crissy
	30K frames scanned. Working through bugs. Continue file conversions/renaming/VARS uploads. Crissy to check in.

	VARS upgrades
	By tomorrow Brian will add a new VARS feature that allows us to split tripod archives into smaller sub-archives.

	Multibeam data
	Kathy will have a decision made on the suitability of the fledermaus software for the mutibeam backscatter for next week’s meeting

	DNA preservative for sediment trap samples-
	Crissy to make RNA later

	Manuscripts
	1. SES paper- Officially retracted from IEEE JOE. Phycoerythrin comes from smaller phytodetritus. Ken to find references. Paul to resubmit to L&O Methods 
2. EOS paper- revised. Awaiting reviewer assignment
3. Station M modelling- Kathy working on results Draft to all before cruise
4. Megafauna sizing- Waiting for final data (Oct 2014 transect) from Linda, Crissy working on paper. Draft to all before cruise

	Personnel schedules
	1. Alana out April 30 (awaiting clarification)
2. Kathy out 12-14 May



