
	1. New fiberglass funnels- Johnny
	Brett to redesign squirty to fit better. Will do when he gets back from vacation. Jello and mud

	2. Rover to surface comm- All 
	Before cruise, re-evaluate acoustic comm capabilities. Get wave glider out there while we’re out there. Invite Brian to next lab meeting when he comes back from Hawaii. And maybe tom

	3. Grab resp-Johnny
	1. Tested in cold room. No leaks, no runs, no errors.
2. Most parts in hand for making other 2 box cores. Need to make stirrers
3. Crissy ordered dummy plugs for pH ports

	4. New camera housing-Alana and Johnny
	Alana and Johnny to review. Housing needs a one-way valve because of lithium batteries

	5. 1-2 more spheres
Alana
	Jose is working on it. Awaiting a few more parts, and then will be assembled. In process

	Spare stirrer motors-Johnny
	On track, got all housings, made stirrers, found two bushings

	6. Spare wakey board-Rich
	Rich and Alana to go over this next week. Be hyperaware.

	7. June cruise priorities-All
	test snappy. Use new camera (canon Mark III) with snappy. Test June –October. Why not have complete redundancy and have two sediment traps on duplicate mooring

	8. New camera tripod controller hardware-Alana
	Started. Looking at components, to see which are obsolete, find replacements

	9. Pulse 63 hourly digitizing-Ken
	Will resume following Quantum Physics course.  

	10. Ken Comms-Ken
	Ken to get new iphone to allow voice dictation of emails 

	11. LED lighting-Brett
	Haggling on price, looks like will be 30 K.

	12. Pulse 65 battery orders-Crissy, Alana, Paul
	See table below. Standard alkaline batteries (c cells, CR123A) to order in May

	13. 2016 Development work-Brett
	Ken would like to revisit profiling camera and ADCP, but maybe shouldn’t go with cable? Put it on an LST? 360 camera go up and down? Hard to light and will scare things away. Wave glider would recover this free vehicle, along with water sample. Red light long exposure, if it detects something cool then it uses other strobes. We have an ADCP, but rated to 1000m. Peltier cooler can freeze for a few watts. Thinking about it

	14. Durafet-Alana
	Will talk to Ken Johnson when Ken Smith is back.

	15. Sell scanner-Crissy
	Pinto doesn’t have time right now to look into setting up an ebay seller account. Maybe after board meeting. Try Craigslist instead since many Bay Area might actually be a good market. Crissy took pics, made ad, to post after getting back from vacation

	16. Scanning contract-Crissy
	Converting to jpg first is a BIG time saver. Scanning group said they will remind their staff (now one dedicated person) about scanning order. One major problem exists: When they’re uploaded to VARS they look very grainy. Unworkable. Brian Schlining will look into this next week. Ken- please check in on him. We need this fixed. We have another hard drive on the way

	17. DNA preservative for sediment trap samples-Crissy
	Elif to get back to us about quality of DNA from test run at MARS. Ken to check whether samples are ok for microscopy as well. Samples are in box on top shelf in fridge. Microscopes on the main lab benches

	18. Megafauna carbon model-Kathy
	Kathy in Netherlands

	19. Interns and students:
	1. Kathy, Rich and Ken/Crissy have interns
2. Larissa got into grad school. She starts in August


	20. Personnel schedules
	1. Kathy working from abroad 19th Feb - 28th March. Checking email 
2. Crissy on vacation 6-17 March sans laptop, working from home on the 5th.
3. [bookmark: _GoBack]Alana out of the office the week of March 30th. (working from home or taking time off?)




	Company
	Part/type
	quantity to order for June
	status

	Ocean Innovations (for MetOcean), Brock 858-454-4044
	Wabo
	2
	ordered 25 feb 2015; PO 1510387

	Teledyne Benthos, Inc.
	Custom pack:  ATM-887 Battery Replacement Kit (Rover MF and SES Modem) 
	1
	quote requested (2x)

	Teledyne Benthos, Inc.
	C-855-60 (release batteries)
	5
	Ordered: PO 1510393

	Xylem
	Battery Pack, alkaline, 10.5V, 35C, MD (tripod current meter)
	2- will be delivered in april
	ordered 25 feb 2015; PO 1510388

	atbatt.com
	Iridium (Met Ocean)-iBCN-22615 (ibeacon)
	6
	ordered 10 (pulse 65, 66) 25 Feb 2015

	http://www.batterystation.com/configurations.htm
	Assembly
style 6 (7S1P)
	4
	ordered on 26 Feb 2015; order number 4856841

	Probattery specialists
	900376-133- camera tripod alkalines
	2
	ordered on march 3 2015; MBARI PO #1510407

	Probattery specialists
	900360-60- SES alkalines
	
	Requested quote

	rover
	have enough for Pulse 65; Alana to order: June 1st order other rover batteries- if we can afford ten packs then get ten packs



