
	1. June cruise
	Ken, Rich, Johnny, Drew, Paul, Crissy, Sooz

	2. June cruise priorities
	Engineering—
a. test squirty
b. Wave glider comms
c. make mods to Rover to put on new burn wire system
Science—
a. Sediment trap test alternative preservative (DNA friendly) 
b. Grab respirometers
c. eDNA (filters, niskin bottles, dewar) 
d. Minimum estimate of Scotoplanes linear distance travelled in 24 hr.,
e. ROV transects
f. Sediment cores?

	3. Wave glider
	Possibly something draining Rover LF modem more than anticipated. It was a useful exercise: allowed us to verify location using three methods, and verified Rover appears to be working and has moved the expected distance. Would have been nice to know how many measurements are in file. Learned of need to modify which measurement it was on for respiration chamber measurements. Got S register of LF of Rover modem, but did not get range.
June- go while we’re out there 17-25th so we can troubleshoot. Try to talk before we try to recover Rover and SES. Use hull-mounted LF. Change address of SES. Can hang out there for duration of cruise. Fl. Is not working- issue with Liquid Robotics.  Nov 3-9 is fall cruise. Have wave glider go out Aug or September to see if all is going well with SES and Rover.

	4. Squirty-
	Now to test in cold room. Pink microspheres, Dye, GoPro. Leaky squirty where funnel fits into receiver. Don’t use stainless. Could use brass. Can probably get a little titanium. What about vinyl in case it needs to flex. Will have one ready to go.

	5. Grab resp-Johnny
	All parts and cables, just need to put them together- about a couple of weeks of work

	6. New battery housing endcap-Alana and Johnny
	Brett and Alana will follow up with a plan. Have all connectors, have to decide where to put them

	7. 1-2 more strobes
Alana, Brett
	Brett will call Kevin Hardy. Benthos is very far behind on their orders. 

	8. Snappy software-Rich
	Rich is working on code today too. Code is taking up 30% of total available code space. It’s all so cryptic. Will get to this when board is built up 

	9. Check spares for Rover- Alana
	Make sure all set

	10. Pulse 63 hourly digitizing-Ken
	Big progress- already in mid June

	11. LED lighting-Brett
	Got $$$, order is submitted for 50% down payment

	12. Ken
	Do calculations for single mooring with three sediment traps, make sure we have all hardware. Adjust diagram. No progress, no problem

	13. Pulse 65 battery orders-Crissy, Alana, Paul
	[bookmark: _GoBack]See table below. Standard alkaline batteries (c cells, CR123A) to order in May. Still waiting for a couple of orders. Crissy to move batteries from Rover lab to office in main lab. Thom to get voltages

	14. 2016 Development work-Brett, Ken
	Ken to draft outline? Data bubbles. Ken would like to revisit profiling camera and ADCP, but maybe shouldn’t go with cable? Put it on an LST? 360 camera go up and down? Hard to light and will scare things away. Wave glider would recover this free vehicle, along with water sample. Red light long exposure, if it detects something cool then it uses other strobes. We have an ADCP, but rated to 1000m. Peltier cooler can freeze for a few watts. Thinking about it. Invite Kevin Y. to lab meeting for discussion of environmental DNA. Discuss at ITS meeting. Payload on wave glider is not capable of carrying 2-3 13 inch floats. Could tow a sled with the floats. Tow something out. Small spheres.

	15. Durafet-Alana
	Will talk to Ken Johnson when Ken Smith is back. Alana will set up a time to meet. No progress. X prize is to 3000m. Run on own batteries because of ground fault issue. Power demand is not high.no progress. Make progress.

	16. Sell scanner-Crissy
	Ad posted on CL in LA and SF. To ask Pinto how to setup a PayPal account. Shipping >$1K possible, will need to make custom shipping crate for scanner, computer, spare parts. No bites, now down to 5K. If doesn’t sell within week, find a way to put it on ebay

	17. Scanning contract-Crissy
	30K frames scanned. Working through bugs. Continue file conversions/renaming/VARS uploads. Crissy to spend much of this/next week working on this


	18. Visualization workshop TNC
	Kathy to go in Ken’s place

	19. DNA preservative for sediment trap samples-Crissy
	Ken and Crissy met with Kevan Yamahara- RNAlater might work. Crissy to look into possible impact of RNAlater on carbon analyses. We’ll need to make it ourselves to save$. Crissy to look into Phenol based preservatives. Sufficiently negatively buoyant?

	20. Megafauna carbon model-Kathy
	Carbon model of Sta M.
Run allometric model with global parameters (NOC) w/POC data Sta M, compare to real Sta M data to see if it’ll match. If it doesn’t match, then will optimize parameters. Sta, M data compared to PAP paper – paper used sizes of indiv animals, Sta M we have bulk data. Need geometric mean. Drazen 1998 was bulk for indiv taxa. Maybe use megafauna. 
Then to Netherlands institute of marine ecol:Linear inverse modelling: carbon stocks, animals, carbon uses. Measure transfer/flow of carbon between carbon positions/stores. 1990 (medium POC flux) and 1995 (low POC flux year) and 2012 (high year) but model is reliant on infauna and sediment carbon stocks and those data are lacking for those parameters. 100 carbon flows. Need specific hypotheses to predict aspects about the flow. Kathy to prepare results for one of my Station M model methodologies

	21. Manuscripts
	1. SES paper- Paul Check in with editor- has been in review many months
2. EOS paper- revising to resubmit by 24 April
3. Megafauna sizing- Waiting for final data from Linda, Crissy working on Introduction
4. Station M modelling- Kathy working on results

	22. Personnel schedules
	1. Crissy out 17-20 April
2. Alana out April 16-30 (awaiting clarification)




	Company
	Part/type
	quantity to order for June
	status

	Ocean Innovations (for MetOcean), Brock 858-454-4044
	Wabo
	2
	RECEIVED. ordered 25 feb 2015; PO 1510387

	Teledyne Benthos, Inc.
	Custom pack:  ATM-887 Battery Replacement Kit (Rover MF and SES Modem) 
	1
	RECEIVED. Ordered

	Teledyne Benthos, Inc.
	C-855-60 (release batteries)
	5
	RECEIVED. Ordered: PO 1510393

	Xylem
	Battery Pack, alkaline, 10.5V, 35C, MD (tripod current meter)
	2- will be delivered in april
	ordered 25 feb 2015; PO 1510388

	atbatt.com
	Iridium (Met Ocean)-iBCN-22615 (ibeacon)
	6
	RECEIVED. ordered 10 (pulse 65, 66) 25 Feb 2015

	http://www.batterystation.com/configurations.htm
	Assembly
style 6 (7S1P)
	4
	Not yet received. Checking with Larry to see if lost ordered on 26 Feb 2015; order number 4856841.

	Probattery specialists
	900376-133- camera tripod alkalines
	2
	RECEIVED. ordered on march 3 2015; MBARI PO #1510407

	Probattery specialists
	900360-60- SES alkalines
	
	RECEIVED. Ordered

	rover
	have enough for Pulse 65; Alana to order: June 1st order other rover batteries- if we can afford ten packs then get ten packs



