
	17 Feb 2016 

	To do
	All correct and updated battery schematics are in the hands of the battery companies
Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March

	Current meter
	Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet)-Decide in June

	[bookmark: _GoBack]Pulse 66 Cruise debriefing
	PAUL- Heard back from Joe Borden. Take home message is- our version was so old, newer version had different wiring. They should have told us. Mistake was not recognizing change prior to 2009. He will speak to repair technician. Backwards burnwire issue.

	Rover 
	Axis video server- Alana and Rich will test. Ask after maternity leave
Cameras spares: what’s new? Nothing. Ask after maternity leave
Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Feb-March.
Assess all spares in Jan

	Argos beacon
	Have to activate account, Send in info Argos. Alana still testing, using regular antenna. 

	Optodes
	Ordered 5 foils, Kurt will show Crissy how to change them 

	Grab resp
	CRISSY. Problem is cables. Both chamber optodes had bad cables. Grab A chamber optode stopped communicating intermittently based on position, and Grab C chamber optode cable was outright bad.
Make the cables the same as the Rover cables, so are compatible. Johnny to look into making four more optode couplers/adapters
Ask Henry if they have had problems with connectors at Logger. Problem is with cable and want to change out bulkhead connectors. Would drill bigger hole and use different bulkhead.
Look for part number for thick end
Crissy to look into cost of data loggers. Can we buy the guts and male our own housing? Does it come with a cheaper housing?

	SES
	In future should put an argos on it
TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all. Ask in a while

	New battery housing endcap-Alana and Johnny
	Finish system schematics Expect progress soon. Make 17 more rings. Had them heat treated. No touching glass. Johnny to talk with Ray

	LED lighting-Brett
	Brett sending back to make get fixed to Ti connectors after Alana tests Now making connector to LED lights
Discovered strobe trigger signal is not identical. Have hack for testing. Hook up to oscilloscope  and check it out. Alana is trying to test them but they need to be programmed in a certain configuration. Pin down Brett. Have Paul review schematic, ask Jose to built it

	Scanning contract-Crissy
	They have all tripod film. QC, uploading, organizing. Camera sled in 2016. CRISSY TO QC

	Multibeam data
	Talked with Kelly, preparing paper for DSR because not calibrated

	Near Field camera
	1. Got new lens
2. New glass port is in
3. Need new adapter
4. Paul has done plan for adapter board
5. Johnny to make new rings (see above)
6. Need to bench test two cameras firing on same strobe.
7. Alana to give it to Rich when done but keep in mind he’s working on Iceberg
8. Right now can test every function but can’t yet take pic every hour
9. Tom to make a splitter cable. Get optos for real test. Make sure two cameras triggered by optoboard

	Manuscripts
	10. SES paper- Fluorometer standard. On track to finish this by Nov? Table inserted. Paul re-writing intro to compare to Carbon flux explorer
11. PAUL to plot VARS area vs fl. Counts. PAUL to send Crissy plot source data
12. Counts per second for SES fl units.
13. Station M modelling- Kathy incorporating comments
14. SCOC paper submitted

	June camera tripod deployment
	15. Contact Chris Grech about mob and demob, schedule grove crane- DO AFTER PRACTICE TRIPOD FRAME DEPLOYMENT- without cameras on it. Better to go over port side. Need ROV on both days. Johnny talked with them and said next week
16. Ken talked with Craig Dawe about going up to look at camera tripod with ROV
17. June Precruise- make sure ROV is on there. Submit precruise 1st week in April
18. Sediment trap 10-15 meters above camera tripod. HOW MANY? Cups- special made by McClain. Johnny has some ideas.
19. Next meeting set for 25 Feb- 
20. Adina Payton wants samples for carbon. Come down and we’ll talk
21. Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M
22. Sediment trap cups, Colleen came to meeting, Check with Chris Preston

	Larissa
	Data collection
CRISSY to give Larissa the Purchase Order for Image Pro
Look up driver version you’re using
Anyone else have ImagePro? Danelle? Duane? Nancy Jacobson?

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassles.  Eric will help with design

	Image Pro
	Crissy- can it be upgraded to current version?

	Ken
	Digitizing Pulse 65, then to go through old ones

	Deploy camera tripod in June
	Ken and Alana to meet with Aaron Gregg on Jan 19th at 9am.

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept.


 
