| 17 Feb 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March |
| Current meter | Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet)-Decide in June |
| Pulse 66 Cruise debriefing | PAUL- Heard back from Joe Borden. Take home message is- our version was so old, newer version had different wiring. They should have told us. Mistake was not recognizing change prior to 2009. He will speak to repair technician. Backwards burnwire issue. |
| Rover | Axis video server- Alana and Rich will test. Ask after maternity leave Cameras spares: what’s new? Nothing. Ask after maternity leave Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Feb-March. Assess all spares in Jan |
| Argos beacon | Have to activate account, Send in info Argos. Alana still testing, using regular antenna. |
| Optodes | Ordered 5 foils, Kurt will show Crissy how to change them |
| Grab resp | CRISSY. Problem is cables. Both chamber optodes had bad cables. Grab A chamber optode stopped communicating intermittently based on position, and Grab C chamber optode cable was outright bad. Make the cables the same as the Rover cables, so are compatible. Johnny to look into making four more optode couplers/adapters Ask Henry if they have had problems with connectors at Logger. Problem is with cable and want to change out bulkhead connectors. Would drill bigger hole and use different bulkhead. Look for part number for thick end Crissy to look into cost of data loggers. Can we buy the guts and male our own housing? Does it come with a cheaper housing? |
| SES | In future should put an argos on it TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all. Ask in a while |
| New battery housing endcap-Alana and Johnny | Finish system schematics Expect progress soon. Make 17 more rings. Had them heat treated. No touching glass. Johnny to talk with Ray |
| LED lighting-Brett | Brett sending back to make get fixed to Ti connectors after Alana tests Now making connector to LED lights Discovered strobe trigger signal is not identical. Have hack for testing. Hook up to oscilloscope and check it out. Alana is trying to test them but they need to be programmed in a certain configuration. Pin down Brett. Have Paul review schematic, ask Jose to built it |
| Scanning contract-Crissy | They have all tripod film. QC, uploading, organizing. Camera sled in 2016. CRISSY TO QC |
| Multibeam data | Talked with Kelly, preparing paper for DSR because not calibrated |
| Near Field camera | - Got new lens - New glass port is in - Need new adapter - Paul has done plan for adapter board - Johnny to make new rings (see above) - Need to bench test two cameras firing on same strobe. - Alana to give it to Rich when done but keep in mind he’s working on Iceberg - Right now can test every function but can’t yet take pic every hour - Tom to make a splitter cable. Get optos for real test. Make sure two cameras triggered by optoboard |
| Manuscripts | - SES paper- Fluorometer standard. On track to finish this by Nov? Table inserted. Paul re-writing intro to compare to Carbon flux explorer - PAUL to plot VARS area vs fl. Counts. PAUL to send Crissy plot source data - Counts per second for SES fl units. - Station M modelling- Kathy incorporating comments - SCOC paper submitted |
| June camera tripod deployment | - Contact Chris Grech about mob and demob, schedule grove crane- DO AFTER PRACTICE TRIPOD FRAME DEPLOYMENT- without cameras on it. Better to go over port side. Need ROV on both days. Johnny talked with them and said next week - Ken talked with Craig Dawe about going up to look at camera tripod with ROV - June Precruise- make sure ROV is on there. Submit precruise 1st week in April - Sediment trap 10-15 meters above camera tripod. HOW MANY? Cups- special made by McClain. Johnny has some ideas. - Next meeting set for 25 Feb- - Adina Payton wants samples for carbon. Come down and we’ll talk - Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M - Sediment trap cups, Colleen came to meeting, Check with Chris Preston |
| Larissa | Data collection CRISSY to give Larissa the Purchase Order for Image Pro Look up driver version you’re using Anyone else have ImagePro? Danelle? Duane? Nancy Jacobson? |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassles. Eric will help with design |
| Image Pro | Crissy- can it be upgraded to current version? |
| Ken | Digitizing Pulse 65, then to go through old ones |
| Deploy camera tripod in June | Ken and Alana to meet with Aaron Gregg on Jan 19th at 9am. |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept. |