
	24 Feb 2016 

	To do
	All correct and updated battery schematics are in the hands of the battery companies
Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March

	Current meter
	Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet)-Decide in June

	Pulse 66 Cruise debriefing
	PAUL- Heard back from Joe Borden. Take home message is- our version was so old, newer version had different wiring. They should have told us. Mistake was not recognizing change prior to 2009. He will speak to repair technician. Backwards burnwire issue.

	Rover 
	Axis video server- Alana and Rich will test. Ask after maternity leave
Cameras spares: what’s new? Nothing. Ask after maternity leave
Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Feb-March.
Assess all spares in Jan

	Optodes
	Ordered 5 foils, Kurt will show Crissy how to change them 

	Grab resp
	Modify data logger housings as needed to fix connectors. Will need to buy connectors and cables. Henry gave OK to fix because they have been unreliable from the start. Can Chad help us? Alana will ask Chad

	SES
	In future should put an argos on it
TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all. Get Jose to build another? Ask in a while

	New battery housing endcap-Alana and Johnny
	Finish system schematics Expect progress soon. Make 17 more rings. Had them heat treated. No touching glass. Johnny to talk with Ray

	LED lighting-Brett
	Brett sending back to make get fixed to Ti connectors after Alana tests Now making connector to LED lights
Discovered strobe trigger signal is not identical. Have hack for testing. Hook up to oscilloscope  and check it out. Alana is trying to test them but they need to be programmed in a certain configuration. Pin down Brett. Have Paul review schematic, ask Jose to built it
Paul and Alana tested LED lights. Might be working as it should be but the numbers don’t add up, so are checking with the company. Is it not discharging the capacitors enough? Or not fully charging? Capacitors are built into the ballast. How does the charge profile compare to the smith lab strobe charging profile? Need to figure out why charging and emission/discharge aren’t predictable. Draws a lot more current than thought and told, even when sitting

	Near Field camera
	1. Need new adapter
2. Paul has done plan for adapter board
3. Johnny to make new rings- submitted to shop
4. ALANA AND PAUL- Need to bench test two cameras firing on same strobe. Building an interface
5. Alana to give snappy board to Rich when done but keep in mind he’s working on Iceberg
6. Make sure two cameras triggered by optoboard. Paul has already made progress
7. Have Jose make board, 1) Optoboard, 2) Snappy 

	Batteries
	8. Crissy to make an inventory of all batteries ordered, recycled, etc.
9. Order Lithium batteries for cruise in beginning of June
10. Rover, SES, two camera tripods

	June camera tripod deployment
	11. Paul will contact Chris Grech about mob and demob, schedule grove crane, possible change of date. LED lights are a lower priority
12. Check camera tripod batteries-ALANA AND PAUL
13. Crissy to order two lines- two lengths of spectra, ask Ken for specs. QUOTE REQUESTED from http://www.cortlandcompany.com/contact-us/inquiry-quote-form/thank-you?sid=3626
14. Have to reconfigure floatation package (Johnny)
15. June Precruise- make sure ROV is on there. Submit precruise 1st week in April. Put grabs on precruise
16. Sediment trap 10-15 meters above camera tripod.Making 16 cups
17. Next meeting set for 25 Feb- 
18. Adina Payton wants samples for carbon. Come down and we’ll talk
19. Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M
20. Crissy to contact Jim about getting 1 and bringing it to meeting before he makes another 15. 3 made sitting on Johnny’s desk

	Scanning contract-Crissy
	They have all tripod film. QC, uploading, organizing. Camera sled in 2016. CRISSY TO QC. Ken talk with Connor. Crissy to write two sentences to Ken of what we need

	Multibeam data
	Talked with Kelly, preparing paper for DSR because not calibrated

	Manuscripts
	21. SES paper- Fluorometer standard. On track to finish this by Nov? Table inserted. Paul re-writing intro to compare to Carbon flux explorer
22. PAUL to plot VARS area vs fl. Counts. PAUL to send Crissy plot source data
23. Crissy to do references and to work on describing plot. Version 11 send to Crissy
24. Station M modelling- Kathy incorporating comments
25. SCOC paper submitted

	Larissa
	[bookmark: _GoBack]Now playing with ImagePro and collecting abundance data Adam got ImagePro to work on Larissa’s computer and should do what’s needed

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Ken
	Reviewing a manuscript

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept.
March 11th Crissy out
Paul going to Texas in March- 24th and 25th and June but don’t know dates. Somewhere around 9th till after 4th of July


 
