| 3 Feb 2016 |  |
| --- | --- |
| Larissa | Data collection to start in Jan 24ish. 2 yr starting now. |
| To do | All correct and updated battery schematics are in the hands of the battery companies Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March |
| Current meter | Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet) |
| Weights | Being drilled |
| Pulse 66 Cruise debriefing | PAUL- Waiting to hear back from Joe Borden. Checked in again |
| Rover | Axis video server- Alana and Rich will test. Ask after maternity leave Argos beacon is in Alana’s office Cameras spares: what’s new? Nothing. Ask after maternity leave Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Feb-March. Assess all spares in Jan Check optode 801 and connector ALANA. Feb |
| Optodes | Crissy to assess all optodes and spare parts |
| Grab resp | CRISSY. Are they in the same port? What’s the same on these? Plug each one into serial port (with power). Check both loggers to see what’s going on. Unplug optode and see if it’s sending a dummy number. Run optode sitting on bench. Take pics. Check SN of ones that worked before to verify is these have worked in the past (Henry here next week). CRISSY TO DO |
| SES | In future should put an argos on it TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all. |
| New battery housing endcap-Alana and Johnny | Finish system schematics |
| Snappy software-Rich | Got whip. ALANA to test and then give to Brett for Ti correction |
| LED lighting-Brett | Brett sending back to make get fixed to Ti connectors after Alana tests |
| Scanning contract-Crissy | They have all tripod film. QC, uploading, organizing. Camera sled in 2016. CRISSY TO QC |
| Multibeam data | Talked with Kelly, preparing paper for DSR because not calibrated |
| Near Field camera | - That’s its name (NFC) - Does not fit in the benthos housing (NFW) - Battery pack fits in housing - Check cables to lights - Alana to order another glass port. Has not been modified. Use old one as spare - CRISSY to show Alana old lenses - Still need a USB server in there. Want to know on deck that it’s firing - Have answers about which housing - Need to bench test two cameras firing on same strobe. - Check with Brett and make sure the housings have the flat port adaptation (bevel) to prevent spalling - Tom to make a splitter cable. Get optos for real test. Make sure two cameras triggered by optoboard |
| Manuscripts | - SES paper- Fluorometer standard. On track to finish this by Nov? Table inserted. Paul re-writing intro to compare to Carbon flux explorer - PAUL to plot VARS area vs fl. counts - Counts per second for SES fl units. - Station M modelling- Kathy incorporating comments - SCOC paper submitted |
| June camera tripod deployment | - Contact Chris Grech about mob and demob, schedule grove crane- DO AFTER PRACTICE TRIPOD FRAME DEPLOYMENT- without cameras on it. Better to go over port side. Need ROV on both days. - Ken talked with Craig Dawe about going up to look at camera tripod with ROV - June Precruise- make sure ROV is on there. Submit precruise 1st week in April - Sediment trap 10-15 meters above camera tripod - Next meeting set for 25 Feb - Adina Payton wants samples for carbon. Come down and we’ll talk - Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassles. Eric will help with design |
| Image Pro | Crissy- can it be upgraded to current version? |
| Deploy camera tripod in June | Ken and Alana to meet with Aaron Gregg on Jan 19th at 9am. |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept. |