
	27 Jan 2016

	Larissa
	Data collection to start in Jan 24ish. 2 yr starting now. 

	To do
	Battery schematics ALANA and PAUL- so much progress. In touch with Electrochem. Ask in Jan
Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March

	Current meter
	Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) Get same so we can swap out if needed. 7 or 8- check 2 pack, can protect it in the frame. Is same model as Rover uses

	Weights
	Being drilled

	Pulse 66 Cruise debriefing
	PAUL- Waiting to hear back from Joe Borden. Checked in again

	Rover 
	Axis video server- Alana and Rich will test. Ask after maternity leave
ALANA to check on Argos beacon shipment
Cameras spares: what’s new? Nothing. Ask after maternity leave
Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Feb-March.
Assess all spares in Jan
Check optode 801 and connector ALANA. Feb

	Optodes
	Crissy to assess all optodes and spare parts

	Grab resp
	CRISSY. Are they in the same port? What’s the same on these? Plug each one into serial port (with power). Check both loggers to see what’s going on. Unplug optode and see if it’s sending a dummy number. Run optode sitting on bench. Take pics. Check SN of ones that worked before to verify is these have worked in the past (Henry here next week). CRISSY TO DO

	SES
	In future should put an argos on it
TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all.

	New battery housing endcap-Alana and Johnny
	Have all connectors, have to decide where to put them. Have connectors, proceed cheaply- too successful elsewhere 
Johnny can work on chassis for batteries. Plan for mounting strobes and ballast.

	Snappy software-Rich
	Alana- Test with new camera. Needs to setup LEDs. The Rich will do the software. Hand over to Rich probably week of Jan 25. Excellent progress, energy test. Numbers comfortably in ballpark of earlier measure

	LED lighting-Brett
	Brett and Paul will test the brightness and flash duration. Fasteners and connector not Ti, need to be changed. 
Make sure titanium and not stainless

	Scanning contract-Crissy
	They have all tripod film. QC, uploading, organizing. Camera sled in 2016. CRISSY TO QC

	Multibeam data
	Talked with Kelly, preparing paper for DSR because not calibrated

	Near Field camera
	1. That’s its name (NFC)
2. Does not fit in the benthos housing (NFW)
3. Can be powered with two Li D cells
4. Consider 3D cells plus converter and leave old camera in there. 
5. New camera will fit in other housing with batteries?
6. Where is other short housing w/offset? Tin shed
7. PAUL to see if camera fits in housing
8. How do battery and camera fit?
9. Check cables to lights
10. Still need a USB server in there. Want to know on deck that it’s firing
11. Have answers about which housing
12. Need to bench test two cameras firing on same strobe.
13. Check with Brett and make sure the housings have the flat port adaptation (bevel) to prevent spalling 
14. Tom to make a splitter cable. Get optos for real test. Make sure two cameras triggered by optoboard

	Manuscripts
	15. SES paper- Fluorometer standard. On track to finish this by Nov? Table inserted. Paul re-writing intro to compare to Carbon flux explorer
16. PAUL to send CRISSY link of SES images. Crissy to annotate images in VARS and get surface area. Somewhere in Project library
17. Counts per second for SES fl units.
18. Station M modelling- Kathy incorporating comments
19. SCOC paper submitted

	June camera tripod deployment
	20. Contact Chris Grech about mob and demob, schedule grove crane- DO AFTER PRACTICE TRIPOD FRAME DEPLOYMENT. Better to go over port side. Need ROV on both days.
21. Talk with Craig Dawe about going up to look at camera tripod with ROV
22. June Precruise- make sure ROV is on there. Submit precruise 1st week in April
23. Sediment trap 10-15 meters above camera tripod
24. Crissy- Set up Feb meeting with Chris Preston and Colleen
25. Adina Payton wants samples for carbon. Come down and we’ll talk
26. Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassles.  

	Image Pro
	[bookmark: _GoBack]Crissy- can it be upgraded to current version?

	Deploy camera tripod in June
	Ken and Alana to meet with Aaron Gregg on Jan 19th at 9am.

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept.



