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	To do
	All correct and updated battery schematics are in the hands of the battery companies
Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March

	Current meter
	Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet)-Decide in June

	Pulse 66 Cruise debriefing
	PAUL- Heard back from Joe Borden. Take home message is- our version was so old, newer version had different wiring. They should have told us. Mistake was not recognizing change prior to 2009. He will speak to repair technician. Backwards burnwire issue.

	Rover 
	Axis video server- Alana and Rich will test. Ask after maternity leave
Cameras spares: what’s new? Nothing. Ask after maternity leave
Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Sept.
Assess all spares in Jan

	Grab resp
	Modify data logger housings as needed to fix connectors. Will need to buy connectors and cables. Henry gave OK to fix because they have been unreliable from the start. Can Chad help us? Alana will ask Chad
Chad is rolling. Will be compat with Rover

	SES
	In future should put an argos on it
TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all. Get Jose to build another modify snappy board. Ask in a while

	New battery housing endcap-Alana and Johnny
	Drill extra hole in lid for seaconn connector. Brand new lid is for battery housing. 

	LED lighting-Brett
	Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) 
Brett sent lights back to get ti connectors
One died during testing. 

	Near Field camera
	Height and field of view as Rover. Compare angles, heights of Rover and Bathysnap Discuss angle and aims. Prioritize lighting
Less crabby 
Need lens new adapter, possibly two to harvest, might need to buy one more
Paul has done plan for adapter board- NFC controller board, needs to give it to Jose
New rings back from the shop, can is done, flat port on
ALANA AND PAUL- two cameras not firing at same time, Ordered new cam
Buy anywhere USB
Snappy is waiting for Jose to send Rev 2
Make sure two cameras triggered by optoboard. Paul has already made progress. Tested, worked fine.

	Camera tripod upgrade misc
	Give tom schematics and chassis, get going

	Batteries
	June 2016 order Pulse 67 batteries

	June camera tripod deployment
	Ken to go to Mandy to ask about grab resp in June in Sanctuary. Mandy confirmed all ok
Work out drop-weights- CRISSY add to precruise “recover weights”
Have to reconfigure floatation package (Johnny)
Johnny to put all together and get weight in water
Making 16 cups. Thinner one made, Colleen should look at it. 
Next meeting set for 17 March- Crissy to grab thinner-bottomed cup to show Colleen
Adina Payton wants samples for carbon. Come down and we’ll talk
Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M
Set loggers to end logging after three days

	Scanning contract-Crissy
	They have all tripod film. QC, uploading, organizing. Camera sled in 2016. CRISSY TO QC. Ken talk with Connor. Crissy to write two sentences to Ken of what we need. Two months of OS? Ask Norm what she’s getting now

	Multibeam data
	Talked with Kelly, preparing paper for DSR because not calibrated

	Manuscripts
	1. SES paper- Fluorometer standard. On track to finish this by Nov? Table inserted. Paul re-writing intro to compare to Carbon flux explorer
2. Data issues worked out. 690 nm is linear. Chlorophyl is expected in diatoms and larger phytoplankton
3. Phycoeurythrin is 590, in smaller pikoplankton
4. Crissy working on formatting/references…Version 12
5. Station M modelling- Kathy incorporating comments
6. SCOC paper submitted

	Larissa
	Going to coordinate with Linda about standardizing annotations. In the meantime playing with ImagePro plus

	Jerseys
	Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels.  Eric will help with design

	Personnel schedules
	Paul and Johnny taking off as often as possible
Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept.
[bookmark: _GoBack]Paul going to Texas in March- 24th and 25th and June but don’t know dates. Somewhere around 9th till after 4th of July


 
