| 30 March 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March |
| Current meter | Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet)-Decide in June |
| Pulse 66 Cruise debriefing | PAUL- Heard back from Joe Borden. Take home message is- our version was so old, newer version had different wiring. They should have told us. Mistake was not recognizing change prior to 2009. He will speak to repair technician. Backwards burnwire issue. |
| Rover | Axis video server- Alana and Rich will test. Ask after maternity leave Cameras spares: what’s new? Nothing. Ask after maternity leave Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Sept. Assess all spares in Jan Make backup cable for LF modem |
| Ducer | Check depth ratings |
| Wave glider | What to do after visiting Rover? |
| Grab resp | Modify data logger housings as needed to fix connectors. Will need to buy connectors and cables. Henry gave OK to fix because they have been unreliable from the start. Can Chad help us? Alana will ask Chad Chad is rolling. Will be compat with Rover Housings ready, waiting for connectors. Drilled and ready to go |
| SES | In future should put an argos on it TS 7250 we own two but they are not identical but they could be spares. Should RICH set up that spare? Got new board Rev B. Not superman after all. Get Jose to build another modify snappy board. Ask in a while |
| New battery housing endcap-Alana and Johnny | Drill extra hole in lid for seaconn connector. Brand new lid is for battery housing. Drill one in camera housing to Tom can start wiring it |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Got an email from Ireland—more evaluation needed |
| Near Field camera | Prioritize lighting Alana finished schematic and snappy adjusted to accommodate near field camera Ordered new connectors and cables Paul has done plan for adapter board- NFC controller board, needs to give it to Jose Buy anywhere USB Snappy is waiting for Jose to send Rev 2. Should come in today. Need pressure relief valves on housings Plug holes Make sure two cameras triggered by optoboard. Paul has already made progress. Tested, worked fine. |
| Camera tripod upgrade misc | Rings and port are done, housing lens is back on. Just need to finish chassis Give tom schematics and chassis, get going Far field camera can have plug 2000 test pics |
| Batteries | June 2016 order Pulse 67 batteries |
| June camera tripod deployment | Have to reconfigure floatation package (Johnny) Johnny to put all together and get weight in water Making 16 cups. Thinner one made, Colleen should look at it. Adina Payton wants samples for carbon. Come down and we’ll talk Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M Set loggers to end logging after three days |
| Scanning contract-Crissy | They have all tripod film. QC, uploading, organizing. Camera sled in 2016. MARCELLE working on QC |
| Carbon | 6508 Sent in |
| Manuscripts | - Ken is reviewing Kathy’s multibeam paper - SES paper- Need cover letter. Crissy working on formatting - Put the green leaf back in- CRISSY TO DO - Station M modelling- minor revisions. - SCOC paper submitted- minor revisions |
| Hawaii cruise | Settlement experiment - Dive daily and take off replicate panels - Argos vs iridium? - GoPro (down and at an angle) - ARMS/Indeep - Scrubees - Put it off ALOHA before and after - 2 arrays - String gels down from it? - Too deep for ROV - Drone - Ten days total cruise time - Look into who has gopros taking pics at 1 hr. Proposal for SeeStar |
| Larissa | Going to coordinate with Linda about standardizing annotations. In the meantime playing with ImagePro plus. For proposal- needs more specific map for all lat and long of tripod deployments. |
| Drew | Tidal currents at Station M. How much does it make a difference that the Rover is moving? Stace published on 1.5 yr data Give Drew all the data- CRISSY to do How much do you need? |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept. Paul going to Texas in March- 24th and 25th and June but don’t know dates. Somewhere around 9th till after 4th of July |