| 11 May 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March |
| June 9th | Colleen OK to come. Rich Johnny Paul Ken Crissy Drew! |
| Nov cruise Pulse 67 | Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M |
| Current meter | Repair one we have or buy a new one? $3754 to repair. FSI 3DACM (or 2D?) CRISSY to check Project library to verify current meter on Rover and ask for a quote (check Paul’s SN spreadsheet)-Decide in June Make mounts accordingly. Crissy to send size info to Johnny. Same as Rover. Crissy to check whether we got a quote |
| Pulse 66 Cruise debriefing | PAUL- Heard back from Joe Borden. Take home message is- our version was so old, newer version had different wiring. They should have told us. Mistake was not recognizing change prior to 2009. He will speak to repair technician. Backwards burnwire issue. AFTER JUNE, or perhaps let it go and be grateful Paul figured out the problem |
| Rover | Axis video server- Alana and Rich will test. Ask after maternity leave Cameras spares: what’s new? Nothing. Ask after maternity leave Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Sept. Assess all spares in Jan Make backup cable for LF modem. Connectors are on order. Benthos doesn’t recommend podded transducers for long-term at depth. They lose sensitivity over time. Now recommend oil-filled. Move to directional oil filled. Head and transformer in board set will need to be replaced. Joe will loan us new equipment for using new ducer. Needs to be integrated at sea. Consider getting MF dunker that is compatible with UDB Assess what o-rings need to be changed in Nov. SAE #4 always put electric tape over the sharp threads. |
| Ducer | Check depth ratings |
| Wave glider | What to do after visiting Rover? Leave the LF on, try talking to SES Found SES and ranging Not able to contact Rover on LF Rover has moved |
| Grab resp | Modify data logger housings as needed to fix connectors. Will need to buy connectors and cables. Henry gave OK to fix because they have been unreliable from the start. Can Chad help us? Alana will ask Chad Optode parts showing up early this/next week Chad to connect things In June: Set loggers to end logging after three days |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Got an email from Ireland—more evaluation needed Alana to make cables for testing LED lights with far field camera. Hung up in customs, coming back with Ti connectors Johnny mounted xenons |
| Near Field camera | Prioritize lighting Snappy is waiting for Jose to send Rev 2. Should come in today. Pressure relief valves ordered. Get stickers with directions about what to do. Open valve? No. Order 3 titanium plugs Make sure two cameras triggered by optoboard. Paul has already made progress. Tested, worked fine. All is in Alana’s office. Cable from battery to far field needs to be podded |
| Camera tripod upgrade misc | Just need to finish chassis Give tom schematics and chassis, get going Tested entire chassis including Snappy rev 2 Made test cable for firing Rich ready for SPI (serial peripheral interfacé). Testing commands Now have a proposed format for storing data. |
| Batteries | June 2016 order Pulse 67 batteries |
| June camera tripod deployment | Have to reconfigure floatation package (Johnny) Give cups to Colleen as they’re done, and rest of cup so we can fill with RNA later and test in fridge Adina Payton wants samples for carbon. Come down and we’ll talk Change jumper – having it in wrong position could fry the trigger circuit on the LED lights. Would not damage the strobes Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rober lab have not been pressure tested. See if we have money to pressure test one of the strobes Johnny to disconnect battery, take camera out and bring home. Take out card. Rich and Paul to make protocol |
| Scanning contract-Crissy | Cam sled |
| Manuscripts | - Kathy’s multibeam paper- Ken sent Kathy revisions. Submitted soon - SES paper-Submitted L&O Methods - Station M modelling- accepted - Gelatinous zooplankton modelling- Running stats. Infilling SCOC from POC flux data. Consider using integrated 2012 integrations - ITS- PDO is a driver of Station M megafauna - MBARI anniversary issue. Station M – what engineering and science advancements have been made |
| Hawaii cruise | Settlement experiment - Quote for two Seastar units (1 above, 1 below water) - Dive daily and take off replicate panels - Argos transmit once or twice a day? Check LRAUV and see what they use. Iridium can allow better recovery location. Once an hour is fine - Might want to add radar reflector - GoPro (down and at an angle) - ARMS/Indeep - Scrubees - Put it off ALOHA before and after - 2 arrays - String gels down from it? - Too deep for ROV - Drone - Ten days total cruise time - Look into who has gopros taking pics at 1 hr. Proposal for SeeStar |
| Larissa | Lots of data |
| Drew | Reviewing lit on deep ocean currents Has data in hand Including Sargasso Sea. Megaturbulence in Tripod and there WAS a current meter 5400 m Crissy to get Collaborator’s agreement and card key for Drew |
| Sizing lasers | Dan Davis- Brian sizing |
| Benjamin Reed | 6 lbs 11 oz. Paul Wins |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | June 6th is Drew’s first day Paul and Johnny taking off as often as possible Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept. Paul going on vacation somewhere around June 10th till after 4th of July Rich on Flyer May 9-12 Crissy away May 13-22 Crissy out 4th of July week Ken 16-23 May Larissa week of June 17th |