| 17 Aug 2016 |  |
| --- | --- |
| To do | All correct and updated battery schematics are in the hands of the battery companies -Ask Henry Nortek model see what Nortek has Current vs archive Make for Camera tripod and Rover Folders- PAUL, ALANA, RICH. Ask in March. Roberto said workhorse data are way better to work with compared to Nortek. Extended battery case |
| Nov cruise Pulse 67 | Kathy is coming Jen is coming Henry is coming Indiana U who Ken knew at Scripps, Tony Rathburn (foram guy), CSU Bakersfield wants to put out foram cages at Station M |
| Current meter | Upward looking (to 50m) ADCP for Rover. Low energy and totally independent, self powered |
| Pulse 66 Cruise debriefing | PAUL- Burnwires- current manual does not match system. Follow up with Joe Borden |
| Rover | Axis video server- Alana and Rich will test. Ask after maternity leave Cameras spares: what’s new? Nothing. Ask after maternity leave Strobes: ALANA has a spare but there is a pressure cycling issue10K lantern shark? Needs testing. Alana made all cabling. Test in pressure tank. Remind in Sept. Assess all spares in Jan Paul Rover LF Modem Xducer cable- have Xducer but need cable MF was 20V Spare MF cable? $3000 Check sizes on the shells MIN-K MIN-M. Paul to get quotes, check spares in alana’s office (and replace) Consider getting MF dunker that is compatible with UDB Assess what o-rings need to be changed in Nov. SAE #4 always put electric tape over the sharp threads. |
| Remaining expenses | 2000- 2 x pressure switches for strobes 4000- Modem cables Beacons Chain? 6000- CHN Committed Scanning See if Jared has extra benthos releases we can use as spares Two flashers-Paul to order Remote head/cable |
| LED lighting-Brett | Brett and Paul did strobe testing. Spent an evening flashing. There’s some weirdness. Cf ocean imaging (50-100 joules) Brett sent lights back to get ti connectors One died during testing. Sent back. Troubleshooting continues Make wet cables between LED and camera Got an email from Ireland—more evaluation needed Alana to make cables for testing LED lights with far field camera. LED lights are here Brett and Paul to set up Brett’s lights to test some new commands to look into charging time |
| Near Field camera | Brett has a friend using that model and syncing camera systems. Still working on Sync |
| Far field camera upgrade | - Sync issue - Rich ready for SPI (serial peripheral interfacé) - Now have a proposed format for storing data (code that runs snappy). Paul to modify firmware to test new board. Rich to get new board |
| Batteries | June 2016 order Pulse 67 batteries Camera lithiums Calendar reminders |
| Strobes | Old strobes in hard hats, pressure tested. One in Rich’s office and one is in Rover lab. Spares in Rover lab have not been pressure tested. See if we have money to pressure test one of the strobes |
| Scanning contract-Crissy | Cam sled- check in |
| Manuscripts | - Kathy’s multibeam paper- Ken sent Kathy revisions. Trying to resolve technical issues - ITS- PDO is a driver of Station M megafauna - MBARI anniversary issue. Station M – what engineering and science advancements have been made |
| Proposals | Waiting for Phase I input- comes in Aug 24th, phase 2 due Sept ~7th Sally Ride- waiting to hear back NSF-NERC |
| Ken | Strengths is automating benthic time series SES as main controller for everything to activate event-triggered monitoring Trigger- camera to take more frequent pics of sea floor Rover- respiration as- is Photo/Fleuro Rover Transecting crawler, event-triggered Need better UW modems |
| Larissa | Thesis proposal, more measurements in VARS |
| Drew | Papers in next couple of weeks |
| Danielle | Papers in next couple of weeks |
| Jerseys | Camo PULSE shirts. Stripe for each PULSE cruise. Full jumpers with tassels. Eric will help with design |
| Personnel schedules | Paul and Johnny taking off as often as possible Alana- out of office May, June, July. Work from home Aug. Should be back in 3 days a week starting in Sept. Paul 1st week in Sept |